RealDesk US

Sprint 3 — Deal Core

Deal Record · Offer Tracker · Deal-to-Timeline Auto-Transition

Weeks 5–6  |  Version 1.0  |  April 2026

Informed by: Perplexity research — Follow Up Boss, Sierra Interactive, firsttuesday, CFPB, TC practitioner workflows

# 1. Sprint Context

Sprint 3 is the bridge between the Lead Pipeline (Sprint 2, complete) and the Transaction Timeline (Sprint 4, next). It produces the Deal object — the central record that everything from offer rounds to commission tracking to milestone alerts hangs off of. Without Sprint 3, Sprint 4 has nothing to display.

| Sprint | Deliverables |
| --- | --- |
| Sprint 1 (Done) | US Address System, Phone/Bank fields, USD currency, English locale |
| Sprint 2 (Done) | Lead pipeline (7 stages), Buyer-Agent Agreement tracker, Showing log |
| Sprint 3 (This) | Deal record, Offer tracker, Counter-offer chain, Deal-to-Timeline trigger |
| Sprint 4 (Next) | Visual transaction timeline, milestone alerts, document checklist, multi-deal dashboard |

Sprint 3 success definition:

An agent can convert a qualified lead into a deal, draft and submit an offer, log counter-offer rounds, mark an offer accepted, and see the system automatically generate the full 20-milestone transaction timeline ready for Sprint 4 to display.

# 2. Core Architectural Decisions

These five decisions were unresolved before the Perplexity research. They are now locked and must be followed throughout implementation.

## 2.1 Lead → Deal Conversion Trigger

Decision: A lead becomes a deal at the moment the agent creates the first offer record for a specific property. Not at showing scheduled. Not at pre-approval. The trigger is "agent is actively pursuing this property for this client."

- Optional early conversion: agent can manually create a deal from the lead detail panel before an offer is drafted (e.g., client has verbally selected a property). This is a "deal in offer prep" status.

- Do NOT auto-convert on showing scheduled or pre-approval status change.

- One lead can generate multiple deals over time (different properties, different attempts). Lead table and Deal table are permanently separate.

- The "Convert to Deal" button lives on the Lead detail panel, visible when lead stage is "Active".

## 2.2 Counter-Offers Are Separate Records, Not Edits

Decision: Every offer round — original offer, seller counter, buyer counter — is stored as an immutable record in offer_rounds, linked via parent_round_id. The prior round is NEVER modified after submission. This matches US legal practice: a counter-offer legally terminates the prior offer and constitutes a new offer.

- UI consequence: "Edit offer" is only available while status = Draft. Once submitted, the round is locked.

- "Add Counter-Offer" creates a new offer_round pre-filled with prior round terms, with fields open for edits.

- The offer_negotiation record groups all rounds under one deal negotiation session.

## 2.3 Verbal Accepted ≠ Mutual Acceptance

Decision: "Verbal Accepted" is a distinct UI status with a warning banner: "Not binding until all parties have signed. Do not generate timeline yet." Timeline generation fires ONLY on "Mutual Acceptance" — when fully executed documents are confirmed.

- This prevents the common agent mistake of treating a verbal yes as a done deal.

- Property status does NOT change to "Under Offer" on verbal acceptance — only on mutual acceptance.

## 2.4 Contingencies Are Child Records, Not JSONB

Decision: The original product plan had contingencies as a JSONB column on the offers table. Based on research, this is replaced with a normalized offer_contingencies table. Each contingency is a separate record with its own status, deadline_date, and resolution fields.

- This is required for Sprint 4: the Timeline reads offer_contingencies to generate milestone due dates.

- JSONB would have worked for display but broken milestone auto-generation.

- Standard contingency types ship as an enum. Custom type is also supported.

## 2.5 Sprint 3 → Sprint 4 Handshake Interface

Decision: When offer status changes to "Mutual Acceptance", Sprint 3 calls a single function: generateTimelineMilestones(dealId, acceptedRoundId). This function reads the accepted offer round, reads its contingencies, calculates all due dates, and inserts records into deal_milestones. Sprint 4 reads deal_milestones — it does not touch deals, offer_rounds, or offer_contingencies directly.

- Sprint 4 dependency: deal_milestones table must exist and be populated by Sprint 3 logic.

- The generateTimelineMilestones() function is built in Sprint 3, even though its output is consumed in Sprint 4.

# 3. UI Screens & Components

## 3.1 Entry Points — How a Deal Is Created

| Entry Point | Behavior |
| --- | --- |
| Lead Detail Panel | "Convert to Deal" button — visible when lead stage = Active. Opens Deal Creation Sheet pre-filled with lead data. |
| Deals List Page | "+ New Deal" button — creates deal without a linked lead (e.g., referral that came in as a deal-ready client). |
| Offer Accepted (Sprint 4) | Future: when offer accepted on an existing deal, Sprint 4 timeline auto-opens. |

## 3.2 Deal Creation Sheet

A right-side sheet (not a full page). Captures minimum fields to create the deal record. Agent fills in the rest in the Deal Detail page.

| Field | Details |
| --- | --- |
| Deal Name | Auto-suggested: "Smith – 123 Main St, Austin TX". Editable. |
| Client Role | Radio: Buyer / Seller / Dual |
| Linked Lead | Auto-filled from conversion. Combobox search if created standalone. |
| Property | Combobox: search existing RealDesk properties OR enter address manually. |
| Financing Type | Dropdown: Cash / Conventional / FHA / VA / USDA / Seller Financing / Other |
| Pre-Approval Status | Toggle: Not Started / In Progress / Approved / Denied |
| Buyer-Agent Agreement | Link to existing BAA from Sprint 2 tracker. Required warning if none linked. |
| Intended Offer Price | Currency input. Optional at this stage. |
| Projected Close Date | Date picker. Optional. |
| Earnest Money Planned | Currency input. Optional. |
| Notes | Textarea. |

## 3.3 Deals List Page (/deals)

New top-level route in the sidebar. Replaces or sits alongside /leads depending on navigation design.

| Element | Details |
| --- | --- |
| View modes | Kanban (columns by deal stage) + List (table with sort/filter) |
| Kanban columns | Offer Prep → Submitted → Negotiating → Verbal Accepted → Under Contract → Pending → Closing → Closed Won / Fell Through |
| List columns | Deal Name, Client, Property, Stage, Offer Price, Next Deadline, Days Until Close |
| Filters | By stage, by financing type, by closing date range, by deal type (sale/rental) |
| Quick actions | From list row: View Deal, Add Offer, Mark Accepted |
| Dashboard card | Top of page: "X deals active, Y closings this month, Z overdue items" — summary stats |

## 3.4 Deal Detail Page (/deals/:id)

The primary workspace for an active deal. Tabbed layout.

| Tab | Content |
| --- | --- |
| Tab: Overview | Deal snapshot: parties, property, financing, BAA link, key dates, stage badge, next action prompt. |
| Tab: Offers | Offer round timeline — all rounds in chronological order. Active round highlighted. Counter-offer button. |
| Tab: Contingencies | All contingencies from accepted offer. Status per contingency. Deadline countdown. Resolve / Waive actions. (Populated after mutual acceptance.) |
| Tab: Timeline | Read-only preview of deal_milestones. Sprint 4 will make this interactive. In Sprint 3: show the generated milestones as a simple list. |
| Tab: Documents | File upload per milestone (Sprint 4 scope). In Sprint 3: placeholder tab. |
| Tab: Parties | Contact directory: buyer, seller, lender, title co, inspector. Sprint 4 scope. Placeholder in Sprint 3. |
| Tab: Notes | Free-text deal notes log. Each note timestamped. |

## 3.5 Offer Round Component

Lives in the Offers tab. Each round displayed as a card.

| Element | Details |
| --- | --- |
| Round header | Round #N — [Buyer Offer / Seller Counter / Buyer Counter] — Status badge — Submitted date |
| Key terms | Offer Price, EMD Amount, Closing Date, Financing Type, Seller Credits |
| Contingencies | Chips showing included contingencies: Inspection (10d), Financing (21d), Appraisal, etc. |
| Actions (Draft) | "Edit" + "Submit Offer" buttons |
| Actions (Submitted) | "Add Counter-Offer" + "Mark Accepted" + "Mark Rejected" + "Mark Expired" |
| Actions (Accepted) | Read-only. "View Accepted Terms" + "Generate Purchase Agreement" (Sprint 6 scope) |
| Expiration timer | Countdown to offer expiration time if set. Red when < 2 hours. |

## 3.6 Add Counter-Offer Sheet

Opens from "Add Counter-Offer" button. Pre-fills ALL fields from prior round. Agent edits only what changed.

| Field | Details |
| --- | --- |
| Offered by | Radio: Buyer / Seller — determines round label |
| Offer Price | Pre-filled. Edit as needed. |
| Earnest Money | Pre-filled. Edit as needed. |
| Closing Date | Pre-filled. Edit as needed. |
| Possession Date | Optional. For rent-back situations. |
| Seller Credits | Currency input. Optional. |
| Contingencies | Inherited from prior round. Each contingency: keep / modify days / waive toggle. |
| Appraisal Gap Coverage | Toggle + amount. Increasingly common in competitive markets. |
| Personal Property | Textarea. What stays with the house. |
| Offer Expiration | Date + time + AM/PM. Default: 48 hours from now. |
| Notes | What changed and why. Internal only. |

## 3.7 Mutual Acceptance Flow

When agent clicks "Mark Accepted" on a submitted offer round:

- Step 1: Confirmation dialog — "Confirm Mutual Acceptance. This will lock the offer terms and generate the transaction timeline. All signatures received?"

- Step 2: Date/time input — "Mutual acceptance date and time" (defaults to now).

- Step 3: System executes the 8-step acceptance sequence (see Section 6.2).

- Step 4: Success toast — "Deal is now Under Contract. Transaction timeline generated with X milestones."

- Step 5: Auto-navigate to Contingencies tab showing all active contingency deadlines.

## 3.8 Screens NOT in Sprint 3 (Deferred to Sprint 4)

| Screen | Sprint |
| --- | --- |
| Timeline visual (Gantt/vertical) | Sprint 4 — Sprint 3 generates data, Sprint 4 renders it. |
| Milestone alerts / push notifications | Sprint 4 |
| Document upload per milestone | Sprint 4 |
| Party contact directory UI | Sprint 4 |
| Multi-deal overview dashboard | Sprint 4 |
| Amendment tracking UI | Sprint 4 — deal_amendments table created in Sprint 3 migration. |
| Purchase Agreement PDF | Sprint 6 |
| Commission recording on close | Sprint 5 |

# 4. Database Schema

Sprint 3 introduces 5 new tables and extends 2 existing tables. All tables follow the org_id + user_id RLS pattern from existing codebase. Run grep -A5 "CREATE POLICY" on existing migrations before writing new policies.

## 4.1 deals — New Table (Core)

| Column | Type & Notes |
| --- | --- |
| id | uuid PK DEFAULT gen_random_uuid() |
| org_id | uuid NOT NULL FK → organizations(id) |
| user_id | uuid NOT NULL FK → auth.users(id) |
| lead_id | uuid nullable FK → property_inquiries(id) — the originating lead. Nullable for standalone deals. |
| property_id | uuid nullable FK → properties(id) — linked RealDesk property. Nullable if entered manually. |
| property_snapshot | jsonb nullable — address + MLS ID + list price captured at conversion. Preserved even if property record changes. |
| deal_name | text NOT NULL — e.g. "Smith – 123 Main St, Austin TX" |
| deal_type | text NOT NULL — "sale" ¦ "rental". Default: "sale". |
| client_role | text NOT NULL — "buyer" ¦ "seller" ¦ "dual" |
| deal_stage | text NOT NULL — see Section 5.1 for enum. Default: "offer_prep". |
| financing_type | text — "cash" ¦ "conventional" ¦ "fha" ¦ "va" ¦ "usda" ¦ "seller_financing" ¦ "other" |
| preapproval_status | text — "not_started" ¦ "in_progress" ¦ "approved" ¦ "denied" |
| buyer_agent_agreement_id | uuid nullable FK → buyer_agent_agreements(id) — Sprint 2 table. |
| lender_contact_id | uuid nullable FK → deal_parties(id) — populated after deal is created. |
| list_price | numeric(12,2) nullable — asking price at time of deal creation. |
| intended_offer_price | numeric(12,2) nullable — agent's planned offer price. |
| accepted_offer_price | numeric(12,2) nullable — locked on mutual acceptance. |
| earnest_money_planned | numeric(10,2) nullable |
| earnest_money_actual | numeric(10,2) nullable — locked on mutual acceptance. |
| projected_close_date | date nullable |
| actual_close_date | date nullable — set on Closed Won. |
| mutual_acceptance_date | timestamptz nullable — set when offer marked Mutual Acceptance. Starts the timeline clock. |
| fell_through_reason | text nullable — reason code on Fell Through/Closed Lost. |
| notes | text nullable |
| deleted_at | timestamptz nullable — soft delete pattern from existing codebase. |
| created_at | timestamptz DEFAULT now() |
| updated_at | timestamptz DEFAULT now() |

## 4.2 offer_negotiations — New Table

Groups all offer rounds for a deal under one negotiation session. Supports branching (multiple competing offers on same property — rare but real in California-style multiple-counter scenarios).

| Column | Type & Notes |
| --- | --- |
| id | uuid PK |
| org_id | uuid NOT NULL FK → organizations(id) |
| user_id | uuid NOT NULL FK → auth.users(id) |
| deal_id | uuid NOT NULL FK → deals(id) ON DELETE CASCADE |
| status | text — "active" ¦ "accepted" ¦ "rejected" ¦ "withdrawn" |
| accepted_round_id | uuid nullable FK → offer_rounds(id) — set when negotiation concludes. |
| created_at | timestamptz DEFAULT now() |
| updated_at | timestamptz DEFAULT now() |

## 4.3 offer_rounds — New Table

Each row is one immutable offer or counter-offer. Once submitted, never edited — counter-offer creates a new row.

| Column | Type & Notes |
| --- | --- |
| id | uuid PK |
| org_id | uuid NOT NULL FK → organizations(id) |
| user_id | uuid NOT NULL FK → auth.users(id) |
| negotiation_id | uuid NOT NULL FK → offer_negotiations(id) ON DELETE CASCADE |
| deal_id | uuid NOT NULL FK → deals(id) ON DELETE CASCADE — denormalized for query efficiency. |
| round_number | integer NOT NULL — 1 = original offer, 2 = first counter, etc. |
| offered_by | text NOT NULL — "buyer" ¦ "seller" |
| parent_round_id | uuid nullable FK → offer_rounds(id) — self-referential. NULL on round 1. |
| status | text NOT NULL — "draft" ¦ "submitted" ¦ "verbal_accepted" ¦ "mutual_acceptance" ¦ "rejected" ¦ "expired" ¦ "withdrawn" |
| offer_price | numeric(12,2) NOT NULL |
| emd_amount | numeric(10,2) nullable — earnest money deposit |
| closing_date | date nullable |
| possession_date | date nullable — for rent-back |
| seller_credits | numeric(10,2) nullable |
| appraisal_gap_coverage | numeric(10,2) nullable |
| personal_property_notes | text nullable — what stays with house |
| financing_type | text nullable — inherited or changed from deal |
| expiration_date | date nullable |
| expiration_time | text nullable — "HH:MM AM/PM" |
| submitted_at | timestamptz nullable — stamped on Submit action |
| mutual_acceptance_at | timestamptz nullable — stamped on Mutual Acceptance action |
| notes | text nullable — internal agent notes on this round |
| created_at | timestamptz DEFAULT now() |
| updated_at | timestamptz DEFAULT now() |

## 4.4 offer_contingencies — New Table

Child records of offer_rounds. One row per contingency per offer round. Replaces the original JSONB design. Sprint 4 reads this table to generate milestone due dates.

| Column | Type & Notes |
| --- | --- |
| id | uuid PK |
| org_id | uuid NOT NULL FK → organizations(id) |
| offer_round_id | uuid NOT NULL FK → offer_rounds(id) ON DELETE CASCADE |
| deal_id | uuid NOT NULL FK → deals(id) — denormalized for Sprint 4 queries. |
| contingency_type | text NOT NULL — see enum in Section 4.4.1 |
| label_override | text nullable — custom label if type = "custom" |
| included_in_offer | boolean NOT NULL DEFAULT true |
| waived_at_offer | boolean NOT NULL DEFAULT false — waived before submission |
| days_offset | integer nullable — e.g. 10 for inspection (10 days from acceptance) |
| deadline_date | date nullable — calculated: mutual_acceptance_date + days_offset. Set on mutual acceptance. |
| response_due_date | date nullable — if different from deadline (e.g. repair response due 3 days after inspection) |
| status | text NOT NULL DEFAULT "proposed" — "proposed" ¦ "active" ¦ "satisfied" ¦ "waived" ¦ "expired" ¦ "failed" |
| waived_after_acceptance | boolean DEFAULT false |
| resolved_date | date nullable |
| resolution_type | text nullable — "satisfied" ¦ "waived" ¦ "negotiated_out" ¦ "expired" ¦ "terminated_deal" |
| notice_required | boolean DEFAULT false |
| notice_sent_date | date nullable |
| type_specific_data | jsonb nullable — type-specific sub-fields (see Section 4.4.2) |
| notes | text nullable |
| created_at | timestamptz DEFAULT now() |
| updated_at | timestamptz DEFAULT now() |

### 4.4.1 Contingency Type Enum

Standard types supported in V1 (stored as text, validated in Zod):

| Type | Description |
| --- | --- |
| inspection_general | Home inspection — most common, always offered as default |
| financing | Mortgage financing contingency |
| appraisal | Property must appraise at or above offer price |
| title | Title must be clear of liens/encumbrances |
| home_sale | Buyer must sell existing home first |
| hoa_review | HOA documents review period |
| condo_doc_review | Condo association documents |
| insurance | Buyer must obtain homeowner's insurance |
| attorney_review | Required in some states (IL, NJ, NY) |
| radon | Radon inspection |
| termite | Wood-destroying insect / termite inspection |
| septic | Septic system inspection |
| well_water | Well water quality test |
| survey | Property survey / boundary review |
| lead_based_paint | Federal requirement for pre-1978 properties |
| mold_environmental | Mold / environmental hazard inspection |
| flood_insurance | Flood zone review / insurance quote |
| sale_of_other_property | Variant of home_sale with kickout clause |
| custom | Free-text custom contingency |

### 4.4.2 type_specific_data JSONB Structure by Type

| Type | JSONB Fields |
| --- | --- |
| financing | { loan_type, application_due_date, commitment_due_date, denial_letter_required } |
| appraisal | { minimum_value_rule, gap_coverage_amount, negotiation_period_days } |
| inspection_general | { repair_request_deadline_days, repair_response_deadline_days, max_repair_cost } |
| home_sale | { related_property_address, listing_due_date, contract_due_date, close_due_date, kickout_clause } |
| hoa_review | { docs_received_date, review_end_date } |
| lead_based_paint | { property_pre_1978, inspection_period_days } |
| septic / well / radon / termite | { test_ordered_date, result_received_date, remediation_required } |

## 4.5 deal_milestones — New Table (Sprint 3 creates, Sprint 4 reads)

Auto-generated on mutual acceptance. Sprint 4 reads these records to power the Transaction Timeline UI. Sprint 3 only writes them — no UI for them in Sprint 3 beyond the simple list in the Timeline tab.

| Column | Type & Notes |
| --- | --- |
| id | uuid PK |
| org_id | uuid NOT NULL FK → organizations(id) |
| deal_id | uuid NOT NULL FK → deals(id) ON DELETE CASCADE |
| milestone_type | text NOT NULL — see Section 4.5.1 enum |
| title | text NOT NULL — human-readable label, e.g. "Home Inspection" |
| due_date | date NOT NULL — calculated from mutual_acceptance_date + offset |
| due_time | text nullable — for time-specific deadlines (e.g. earnest money "by 5PM") |
| days_offset | integer nullable — offset from mutual acceptance used to calculate due_date |
| offset_basis | text — "mutual_acceptance" ¦ "closing_date_minus" ¦ "fixed_date" |
| status | text NOT NULL DEFAULT "pending" — "pending" ¦ "in_progress" ¦ "complete" ¦ "overdue" ¦ "waived" |
| responsible_party | text nullable — "buyer" ¦ "seller" ¦ "buyer_agent" ¦ "seller_agent" ¦ "lender" ¦ "title_co" ¦ "inspector" |
| completed_at | timestamptz nullable |
| contingency_id | uuid nullable FK → offer_contingencies(id) — links milestone to contingency if derived from one |
| is_cfpb_required | boolean DEFAULT false — true for Closing Disclosure (3-day federal rule) |
| notes | text nullable |
| created_at | timestamptz DEFAULT now() |
| updated_at | timestamptz DEFAULT now() |

### 4.5.1 Milestone Type Enum (20 standard milestones)

| Milestone | Day Range | Responsible | Notes |
| --- | --- | --- | --- |
| mutual_acceptance | Day 0 | Both agents | Start of everything |
| send_executed_contract | Day 0–1 | Buyer agent | Distribute to lender, title, co-agent |
| earnest_money_deposit | Day 1–3 | Buyer | Wire to escrow — deal-breaker if missed |
| open_escrow | Day 1–3 | Buyer agent | Escrow/title company opened |
| title_search_initiated | Day 1–3 | Title co | Title search ordered |
| loan_application_submitted | Day 1–5 | Buyer | Full loan application filed |
| home_inspection | Day 1–10 | Buyer | Inspector scheduled + completed |
| inspection_contingency_removal | Day 7–10 | Buyer | Accept / request repairs / walk |
| appraisal_ordered | Day 7–14 | Lender | Lender orders appraisal |
| appraisal_completed | Day 14–21 | Appraiser | Report received |
| hoa_doc_review | Day 7–21 | Buyer | If condo/HOA — review docs |
| financing_contingency_deadline | Day 21–25 | Buyer/Lender | Loan commitment letter due |
| title_report_clear | Day 21–30 | Title co | Title commitment issued |
| homeowners_insurance | Day 21–30 | Buyer | Binder obtained |
| repairs_completed | Day 20–35 | Seller | Negotiated repairs done |
| clear_to_close | Day 30–40 | Lender | Underwriting approved |
| closing_disclosure_sent | Close minus 3 | Lender | CFPB: 3 business day rule — mandatory |
| closing_disclosure_review | Close minus 3 | Buyer | Review CD for accuracy |
| final_walkthrough | Close minus 1 | Buyer + Agent | 24–48h before closing |
| closing_day | Day 30–45 | All parties | Sign, fund, record, hand keys |

## 4.6 deal_parties — New Table (created in Sprint 3, UI in Sprint 4)

Contact directory per deal. Schema created now so Sprint 4 can build the UI without a migration.

| Column | Type & Notes |
| --- | --- |
| id | uuid PK |
| org_id | uuid NOT NULL FK → organizations(id) |
| deal_id | uuid NOT NULL FK → deals(id) ON DELETE CASCADE |
| role | text NOT NULL — "buyer" ¦ "seller" ¦ "buyer_agent" ¦ "seller_agent" ¦ "lender" ¦ "title_co" ¦ "inspector" ¦ "appraiser" ¦ "attorney" ¦ "other" |
| name | text NOT NULL |
| company | text nullable |
| phone | text nullable |
| email | text nullable |
| notes | text nullable |
| created_at | timestamptz DEFAULT now() |

## 4.7 deal_amendments — New Table (created in Sprint 3, UI in Sprint 4)

| Column | Type & Notes |
| --- | --- |
| id | uuid PK |
| org_id | uuid NOT NULL FK → organizations(id) |
| deal_id | uuid NOT NULL FK → deals(id) ON DELETE CASCADE |
| amendment_type | text — "price_change" ¦ "deadline_extension" ¦ "repair_agreement" ¦ "contingency_waiver" ¦ "other" |
| description | text NOT NULL |
| effective_date | date NOT NULL |
| old_value | text nullable — what it was before |
| new_value | text nullable — what it changed to |
| signed_at | timestamptz nullable |
| created_at | timestamptz DEFAULT now() |

## 4.8 Existing Table Extensions

| Table | Change |
| --- | --- |
| property_inquiries (leads) | ADD deal_id uuid nullable FK → deals(id) — set when lead is converted. Soft link, not cascade. |
| properties | ADD under_offer_at timestamptz nullable — set when deal reaches mutual acceptance. ADD sold_at timestamptz nullable (may already exist). ADD under_contract_deal_id uuid nullable FK → deals(id). |

## 4.9 Indexes

| Index | Definition |
| --- | --- |
| deals_org_id_idx | ON deals(org_id) |
| deals_lead_id_idx | ON deals(lead_id) |
| deals_property_id_idx | ON deals(property_id) |
| deals_stage_idx | ON deals(deal_stage) |
| deals_deleted_at_idx | ON deals(deleted_at) |
| offer_rounds_deal_id_idx | ON offer_rounds(deal_id) |
| offer_rounds_negotiation_id_idx | ON offer_rounds(negotiation_id) |
| offer_contingencies_offer_round_id_idx | ON offer_contingencies(offer_round_id) |
| offer_contingencies_deal_id_idx | ON offer_contingencies(deal_id) |
| deal_milestones_deal_id_idx | ON deal_milestones(deal_id) |
| deal_milestones_due_date_idx | ON deal_milestones(due_date) — for deadline queries in Sprint 4 |
| deal_milestones_status_idx | ON deal_milestones(status) |

# 5. Deal Stage Flow

## 5.1 Stage Enum & Transitions

9 stages. Each transition has a specific trigger and system side-effects. Property status syncs are noted — these are the MLS-aligned status values.

| Stage | Trigger | System Effects |
| --- | --- | --- |
| offer_prep | Deal created | Set property.under_contract_deal_id. No property status change yet. |
| submitted | Agent clicks "Submit Offer" on offer round | Stamp offer_round.submitted_at. Start expiration countdown. |
| negotiating | Counter-offer created (any side) | Create new offer_round linked to prior. Update active round. |
| verbal_accepted | Agent clicks "Verbal Accepted" | Show warning banner on deal. No timeline generation. No property status change. |
| mutual_acceptance | Agent clicks "Mark Accepted" + confirms | Lock offer round. Copy accepted terms to deal snapshot. Run generateTimelineMilestones(). Activate contingency tracker. Set property status → "Under Offer" (or "Active Under Contract" if still showing backups). |
| under_contract | Auto-transition from mutual_acceptance | Start deadline alerts (Sprint 4). Notify next-action prompt. |
| pending | Agent manually sets when contingencies cleared / no longer marketing | Set property status → "Pending". Stop showing-related reminders. |
| closing_scheduled | Agent marks clear-to-close / closing appointment confirmed | Create final walkthrough + CD review milestones if not already present. |
| closed_won | Agent clicks "Mark Closed" | Set deal.actual_close_date. Property status → "Sold". Prompt commission recording (Sprint 5). |
| fell_through | Agent clicks "Deal Fell Through" + selects reason | Stop all milestone alerts. Property status → "Available". Option to create new opportunity on same lead. |

## 5.2 Property Status Sync

| Deal Stage | Property Status |
| --- | --- |
| offer_prep / submitted / negotiating | property.status = Available (unchanged — offer not yet accepted) |
| verbal_accepted | property.status = Available (unchanged — not binding) |
| mutual_acceptance → under_contract | property.status = "Under Offer" OR "Active Under Contract" (agent chooses in deal settings) |
| pending | property.status = "Pending" (if rental: Occupied) |
| closed_won | property.status = "Sold" (sale) OR "Occupied" (rental) |
| fell_through | property.status = "Available" (revert) |

# 6. Backend Services

## 6.1 deals.service.ts — New Service

src/services/deals.service.ts — exported via src/lib/serviceProxy.ts

| Method | Purpose |
| --- | --- |
| createDeal(data) | INSERT deal + create first offer_negotiation. Returns deal with negotiation_id. |
| convertLeadToDeal(leadId, data) | Create deal with lead_id, set property_inquiries.deal_id FK. |
| getAll() | All active deals for org (not soft-deleted). Includes active offer_round and next milestone. |
| getById(id) | Deal with all relations: offer_rounds, active contingencies, milestones, parties. |
| getByStage(stage) | Filter deals by deal_stage — for Kanban columns. |
| updateStage(id, stage) | Transition deal to new stage. Applies side-effects (property sync, etc.). |
| markMutualAcceptance(id, roundId, acceptedAt) | Core mutation: lock round, copy terms, generate milestones, activate contingencies, sync property. |
| markClosedWon(id, closeDate) | Close deal. Sync property. Prompt commission (via event). |
| markFellThrough(id, reason) | Cancel deal. Revert property. Stop alerts. |
| softDelete(id) | Set deleted_at. Follows existing codebase soft-delete pattern. |
| getStats() | Active count, closing this month, overdue milestones count — for dashboard card. |

## 6.2 offerRounds.service.ts — New Service

| Method | Purpose |
| --- | --- |
| createFirstOffer(dealId, data) | Create offer_negotiation + first offer_round. Returns both. |
| addCounterOffer(priorRoundId, data, offeredBy) | Create new offer_round with parent_round_id. Pre-fill from prior round. |
| submitOffer(roundId) | Set status → "submitted". Stamp submitted_at. Set response deadline. |
| markVerbalAccepted(roundId) | Set status → "verbal_accepted". No timeline generation. |
| markMutualAcceptance(roundId, acceptedAt) | Set status → "mutual_acceptance". Calls deals.service.markMutualAcceptance(). |
| markRejected(roundId) | Set status → "rejected". Negotiation may continue with new round. |
| markExpired(roundId) | Set status → "expired". Auto-runs if expiration time passes. |
| getByDeal(dealId) | All offer rounds for a deal in chronological order. |
| getActiveRound(dealId) | Current active round (status = submitted or verbal_accepted). |

## 6.3 generateTimelineMilestones() — Critical Function

Called by deals.service.markMutualAcceptance(). This is the Sprint 3 → Sprint 4 handshake.

- Input: dealId, acceptedRoundId, mutualAcceptanceDate, closingDate

- Step 1: Read accepted offer_round to get closing_date and earnest_money details.

- Step 2: Read offer_contingencies for this round (included_in_offer = true, waived_at_offer = false).

- Step 3: Build milestone list from the 20-milestone template (Section 4.5.1).

- Step 4: Calculate due_date for each milestone from mutual_acceptance_date + days_offset.

- Step 5: Special rule — closing_disclosure_sent = closing_date MINUS 3 business days (CFPB federal requirement). Calculate business days excluding weekends and federal holidays.

- Step 6: For each contingency, find matching milestone and apply the contingency's days_offset if different from template default.

- Step 7: INSERT all deal_milestones in a single transaction.

- Step 8: UPDATE offer_contingencies.deadline_date = calculated date for each active contingency.

- Step 9: UPDATE offer_contingencies.status = "active" for all included, non-waived contingencies.

- Output: Array of created milestone records. Count returned to UI for success toast.

## 6.4 offerContingencies.service.ts — New Service

| Method | Purpose |
| --- | --- |
| getByOfferRound(roundId) | All contingencies for a round. |
| getActiveByDeal(dealId) | Active contingencies after mutual acceptance — for Contingencies tab. |
| resolveContingency(id, resolutionType, resolvedDate) | Mark contingency satisfied/waived/failed. Update deal_milestones status if linked. |
| waiveContingency(id) | Shortcut for resolve with type = "waived". |
| getDefaultContingencies() | Returns standard template set: inspection (10d), financing (21d), appraisal (yes/no). For pre-filling Add Counter-Offer sheet. |

## 6.5 Zod Schemas

| Schema | Location & Notes |
| --- | --- |
| dealFormSchema | src/features/deals/schemas/dealFormSchema.ts — deal creation + edit validation |
| offerRoundSchema | src/features/deals/schemas/offerRoundSchema.ts — offer round fields |
| counterOfferSchema | Extends offerRoundSchema + requires offeredBy + parent_round_id |
| contingencySchema | src/features/deals/schemas/contingencySchema.ts — per-contingency validation |
| Cross-field validation | closing_date must be after offer submitted_at. expiration_date must be >= today. days_offset must be integer > 0. |

# 7. RLS Policies

All 5 new tables follow org_id + user_id scoping. Pattern from existing codebase (NOT the contracts table USING(true) pattern — that was already flagged as a bug in Sprint 6 planning).

| Policy | Rule |
| --- | --- |
| deals — SELECT | USING (org_id = get_active_org_id() AND user_id = auth.uid() AND deleted_at IS NULL) |
| deals — INSERT | WITH CHECK (org_id = get_active_org_id() AND user_id = auth.uid()) |
| deals — UPDATE | USING (org_id = get_active_org_id() AND user_id = auth.uid()) |
| deals — DELETE | USING (org_id = get_active_org_id() AND user_id = auth.uid()) — soft delete only, this policy should never fire |
| offer_negotiations, offer_rounds, offer_contingencies, deal_milestones, deal_parties, deal_amendments | Same 4-policy pattern. Scoped to org_id + user_id. All tables. |

# 8. Feature Architecture

## 8.1 Folder Structure

| Path | Purpose |
| --- | --- |
| src/features/deals/ | New feature folder |
| DealsPage.tsx | List page — Kanban + List view toggle |
| DealDetail.tsx | Detail page — tabbed layout |
| components/DealCard.tsx | Kanban card component |
| components/DealCreationSheet.tsx | Right-side creation sheet |
| components/OfferRoundCard.tsx | Single offer round display |
| components/OfferRoundList.tsx | All rounds in chronological order |
| components/AddCounterOfferSheet.tsx | Counter-offer input sheet |
| components/MutualAcceptanceDialog.tsx | Confirmation + date input for acceptance |
| components/ContingencyTracker.tsx | Active contingencies with countdown badges |
| components/MilestonePreviewList.tsx | Simple list of generated milestones — Sprint 3 placeholder for Sprint 4 |
| components/DealStageSelect.tsx | Stage transition dropdown with confirmation |
| schemas/dealFormSchema.ts | Zod schemas |
| schemas/offerRoundSchema.ts |  |
| schemas/contingencySchema.ts |  |
| hooks/useDeals.ts | Data fetching — list + stats |
| hooks/useDealDetail.ts | Single deal with all relations |
| hooks/useOfferRounds.ts | Offer rounds for a deal |
| src/services/deals.service.ts | New service |
| src/services/offerRounds.service.ts | New service |
| src/services/offerContingencies.service.ts | New service |
| src/services/timelineMilestones.service.ts | generateTimelineMilestones() + getByDeal() |

## 8.2 Architecture Rules (Existing Codebase Patterns)

- All services imported via src/lib/serviceProxy.ts — never directly from src/services/

- All data fetching in feature-local hooks (useDeals, useDealDetail) — components never call services directly

- User-facing errors via useToast — never alert() or console.error

- Soft delete pattern: deleted_at column — never hard DELETE from deals

- Always call getAuthenticatedUserId() + getActiveOrgId() at top of every service method

- Route constants in src/config/constants.ts — add DEALS = "/deals" and DEAL_DETAIL = "/deals/:id"

- Add "Deals" nav item to src/components/layout/Sidebar.tsx

# 9. Implementation Task Order

16 tasks. Each task = one Cursor prompt + one commit + typecheck pass before moving to next. Do not batch tasks.

| Task | Name | Description |
| --- | --- | --- |
| T1 | DB Migration — New Tables | Create deals, offer_negotiations, offer_rounds, offer_contingencies, deal_milestones, deal_parties, deal_amendments tables with full column definitions + RLS policies (4 per table) + indexes. |
| T2 | DB Migration — Existing Tables | Extend property_inquiries (add deal_id FK). Extend properties (add under_offer_at, under_contract_deal_id). Run supabase db push. |
| T3 | TypeScript Types | Run npm run gen:types to regenerate database.ts. Add Deal, OfferNegotiation, OfferRound, OfferContingency, DealMilestone, DealParty TypeScript interfaces to src/types/index.ts. |
| T4 | Zod Schemas | Create dealFormSchema.ts + offerRoundSchema.ts + contingencySchema.ts with all validation rules including cross-field constraints. |
| T5 | deals.service.ts | Create full service with all methods listed in Section 6.1. Export from serviceProxy.ts. |
| T6 | offerRounds.service.ts | Create full service. Export from serviceProxy.ts. |
| T7 | offerContingencies.service.ts | Create full service. Export from serviceProxy.ts. |
| T8 | generateTimelineMilestones() | Create src/services/timelineMilestones.service.ts. Implement full 9-step milestone generation logic including CFPB 3-business-day rule for Closing Disclosure. Business day calculation must exclude weekends and federal US holidays. |
| T9 | Hooks | Create useDeals.ts, useDealDetail.ts, useOfferRounds.ts in src/features/deals/hooks/. Each hook owns loading, error, data state. |
| T10 | Deal Creation Sheet | DealCreationSheet.tsx + "Convert to Deal" button on Lead detail panel (src/features/leads/). Wire to deals.service.createDeal() + convertLeadToDeal(). |
| T11 | Deals List Page | DealsPage.tsx with Kanban + List view. DealCard.tsx. Dashboard stats card. Route /deals registered in App.tsx. Nav item in Sidebar.tsx. |
| T12 | Deal Detail Page — Shell + Overview Tab | DealDetail.tsx with tabbed layout. Overview tab with deal snapshot, parties summary, key dates, stage badge, BAA link. |
| T13 | Offers Tab | OfferRoundList.tsx + OfferRoundCard.tsx. AddCounterOfferSheet.tsx with pre-fill logic. Submit / Accept / Reject / Expire actions wired to service. |
| T14 | Mutual Acceptance Flow | MutualAcceptanceDialog.tsx. Wire to deals.service.markMutualAcceptance() → generateTimelineMilestones() → property status sync. Success toast with milestone count. |
| T15 | Contingencies Tab + Milestone Preview | ContingencyTracker.tsx — active contingencies with deadline countdown. MilestonePreviewList.tsx — simple list of generated milestones (Sprint 4 placeholder). |
| T16 | QA | End-to-end: create deal from lead, add offer, counter-offer, mutual acceptance, verify milestone generation (20 records), verify contingency deadlines, verify property status sync. Run npm run typecheck — zero errors. |

# 10. Sprint 3 → Sprint 4 Contract

What Sprint 4 can depend on from Sprint 3. This is the interface contract — Sprint 4 implementation must not require changes to these.

| Dependency | Contract |
| --- | --- |
| deal_milestones table | Exists and populated. Sprint 4 reads it directly. No further migration needed for basic Sprint 4 functionality. |
| generateTimelineMilestones(dealId, roundId) | Exported from timelineMilestones.service.ts via serviceProxy. Sprint 4 does NOT call this — Sprint 3 already called it on mutual acceptance. Sprint 4 only reads the resulting records. |
| deal_milestones columns | Sprint 4 depends on: id, deal_id, milestone_type, title, due_date, status, responsible_party, is_cfpb_required, contingency_id. Do not rename or remove these. |
| offer_contingencies columns | Sprint 4 reads: deadline_date, status, contingency_type, days_offset. Do not rename. |
| deals.deal_stage enum | Sprint 4 reads deal_stage to filter dashboard views. The 9-value enum must not change. |
| deals.mutual_acceptance_date | Sprint 4 uses this as the timeline clock start. Must be timestamptz, not date. |

# 11. Edge Cases to Handle

| Edge Case | How to Handle |
| --- | --- |
| CFPB 3-business-day rule | Closing Disclosure must be delivered 3 BUSINESS DAYS before closing — not 3 calendar days. Must calculate excluding weekends (Sat, Sun) and federal holidays. Use a US federal holiday list. This is a federal consumer protection law — getting it wrong is a compliance issue. |
| Offer expiration auto-expire | If offer_round.expiration_date + expiration_time passes and status is still "submitted": auto-set status = "expired". Implement as a scheduled Supabase Edge Function (cron) OR check on page load and update lazily. V1: lazy check on load is acceptable. |
| Multiple counter offers same day | Both buyer and seller can counter the same day in competitive markets. offer_round.round_number must be sequential per deal, not per day. No timestamp-based deduplication needed. |
| Deal without linked property | Deals created standalone (no property_id) must still work. property_snapshot JSONB stores address for PDF generation. property status sync skipped if property_id is null. |
| Deal without linked lead | Deals created without lead_id (e.g. referral that came in deal-ready). All deal functionality works. lead pipeline is not affected. |
| Verbal accepted → rejected | Agent can move from verbal_accepted back to negotiating (create new counter). Add "Reject Verbal" action that creates new offer_round from seller side. |
| Fell through after mutual acceptance | All deal_milestones status → "waived". offer_contingencies resolution_type → "terminated_deal". Property reverts. Do not delete milestone records — they are the audit trail. |
| Same property, multiple deals | Rare but possible (deal fell through, new buyer). properties.under_contract_deal_id stores only the CURRENT active deal. Previous deal records remain. Query: deals WHERE property_id = X AND deal_stage NOT IN ('closed_won', 'fell_through'). |
| Contingency days vs calendar days | Most contingencies use calendar days from mutual acceptance. Financing commitment uses business days in some states. For V1: all contingencies use calendar days. Add business_days_only boolean to offer_contingencies for V1.5. |
| BAA not linked to deal | Show warning banner on Deal Overview: "No Buyer-Agent Agreement linked. Required before showings." Do not block deal creation — agents may have paper BAAs. |

# 12. Sprint 3 Success Criteria

- Agent can convert a lead to a deal in under 60 seconds from the lead detail panel

- Agent can create an original offer with at least 3 contingency types selected

- Counter-offer creates a new immutable round pre-filled from prior round — prior round cannot be edited

- "Verbal Accepted" shows warning banner and does NOT generate milestones

- "Mutual Acceptance" generates exactly 20 milestone records in deal_milestones

- Closing Disclosure milestone = closing_date minus 3 business days (verified with a test case spanning a weekend)

- Contingency deadline_date correctly calculated from mutual_acceptance_date + days_offset

- Property status changes to "Under Offer" on mutual acceptance and reverts to "Available" on fell through

- Lead record shows deal_id FK after conversion — lead is not deleted

- Deal Kanban displays correct stage for each deal

- npm run typecheck passes with zero errors

- All new tables have org_id-scoped RLS policies (not USING(true))

- Sprint 4 can read deal_milestones without any additional migration

END OF DOCUMENT

RealDesk US · Sprint 3 · Deal Core · v1.0 · April 2026