SPRINT 2: LEAD TO DEAL

RealDesk CRM — US Market

Lead Pipeline + Buyer-Agent Agreement + Showing Log

| Sprint | 2 of 8 — Lead to Deal |
| --- | --- |

| Duration | Weeks 3–4 (10 working days) |
| --- | --- |

| Goal | Transform the inquiry system into a full lead pipeline. Add buyer-agent agreement tracking and showing logs. This sprint creates the entry point for every deal. |
| --- | --- |

| Branch | feature/sprint-2-lead-pipeline |
| --- | --- |

| Depends On | Sprint 1 complete (US address, phone, currency, locale) |
| --- | --- |

KEY DECISION: INQUIRY → LEAD EVOLUTION

## Why We Evolve Inquiries, Not Build Separate Leads

The existing property_inquiries table already has: name, phone, email, type (rental/sale), budget range, city/district preference, status tracking, and auto-matching to properties. Instead of creating a separate leads table and duplicating all this logic, we extend property_inquiries with new fields and a richer status pipeline.

### What Changes

| Aspect | Current (Inquiry) | New (Lead Pipeline) |
| --- | --- | --- |
| Status values | active → matched → contacted → closed | new → contacted → qualified → active → under_contract → closed_won → closed_lost |
| Source tracking | None | lead_source field: zillow, realtor_com, referral, sign_call, social_media, cold_call, open_house, other |
| Sidebar label | Inquiries (Search icon) | Leads (UserPlus icon) |
| Route | /inquiries | /leads (keep /inquiries as redirect) |
| Buyer-Agent link | None | buyer_agent_agreement_id FK (nullable) |
| Matching | Auto-match to properties | Keep auto-match, also allow manual match |
| UI | Simple list + dialog | Kanban board view + list view toggle |

- No data migration needed — existing inquiry rows keep working. Old statuses map: active→new, matched→active, contacted→contacted, closed→closed_won

- Auto-matching preserved — the matchInquiryToProperty() algorithm stays, just runs on new lead entries too

- Backward compatible — /inquiries route redirects to /leads, old bookmarks still work

SPRINT 2 TASK OVERVIEW

| Task | What It Does | Files Created/Modified | Est. |
| --- | --- | --- | --- |
| T1: DB Migration | Add lead_source, expand status enum, create buyer_agent_agreements + showing_logs tables | 1 migration file | 3h |
| T2: Lead Service | Extend inquiries.service.ts with new statuses, source tracking, pipeline queries | inquiries.service.ts | 3h |
| T3: Lead Pipeline UI | Replace inquiry list with kanban + list view, lead detail panel | features/leads/ (new) | 5h |
| T4: Lead Form Schema | Extend Zod schema with source, new statuses, US phone/address | leads/schemas/ | 2h |
| T5: Buyer-Agent Agreement | Service + UI for agreement tracking inside lead detail | services/ + features/leads/ | 4h |
| T6: Showing Log | Service + UI for recording property showings per lead | services/ + features/leads/ | 3h |
| T7: Routing & Nav | Add routes, sidebar nav, redirects, i18n keys | constants, App, Sidebar | 2h |

TOTAL: ~22 hours = 3–4 days with Cursor Agent

TASK 1: DATABASE MIGRATION

| Depends On | Sprint 1 migration applied |
| --- | --- |

| Creates | supabase/migrations/[timestamp]_sprint2_lead_pipeline.sql |
| --- | --- |

| Estimated | 3 hours |
| --- | --- |

### Cursor Prompt

Create a new Supabase migration file: supabase/migrations/[timestamp]_sprint2_lead_pipeline.sql ## 1. EXTEND property_inquiries table (evolve into leads): ALTER TABLE property_inquiries ADD COLUMN IF NOT EXISTS lead_source TEXT DEFAULT 'other', ADD COLUMN IF NOT EXISTS lead_score INTEGER DEFAULT 0, ADD COLUMN IF NOT EXISTS budget_min NUMERIC, ADD COLUMN IF NOT EXISTS budget_max NUMERIC, ADD COLUMN IF NOT EXISTS preferred_state TEXT, ADD COLUMN IF NOT EXISTS preferred_zip TEXT, ADD COLUMN IF NOT EXISTS timeline TEXT, ADD COLUMN IF NOT EXISTS pre_approved BOOLEAN DEFAULT FALSE, ADD COLUMN IF NOT EXISTS buyer_agent_agreement_id UUID, ADD COLUMN IF NOT EXISTS last_contacted_at TIMESTAMPTZ, ADD COLUMN IF NOT EXISTS converted_at TIMESTAMPTZ; -- Update status constraint to support new pipeline stages -- Current: active, matched, contacted, closed -- New: new, contacted, qualified, active, under_contract, -- closed_won, closed_lost -- Drop old constraint and add new one: ALTER TABLE property_inquiries DROP CONSTRAINT IF EXISTS valid_inquiry_status; ALTER TABLE property_inquiries ADD CONSTRAINT valid_inquiry_status CHECK (status IN ( 'new', 'contacted', 'qualified', 'active', 'under_contract', 'closed_won', 'closed_lost', -- keep old values for backward compat during migration 'matched', 'closed' )); -- Change default from 'active' to 'new' ALTER TABLE property_inquiries ALTER COLUMN status SET DEFAULT 'new'; -- Add lead_source constraint ALTER TABLE property_inquiries ADD CONSTRAINT valid_lead_source CHECK (lead_source IN ( 'zillow', 'realtor_com', 'referral', 'sign_call', 'social_media', 'cold_call', 'open_house', 'website', 'other' )); -- Index for pipeline queries CREATE INDEX IF NOT EXISTS idx_inquiries_lead_source ON property_inquiries(lead_source); CREATE INDEX IF NOT EXISTS idx_inquiries_status_org ON property_inquiries(status, org_id); ## 2. CREATE buyer_agent_agreements table: CREATE TABLE IF NOT EXISTS buyer_agent_agreements ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), lead_id UUID NOT NULL REFERENCES property_inquiries(id) ON DELETE CASCADE, commission_rate NUMERIC(5,2) NOT NULL DEFAULT 2.5, commission_type TEXT NOT NULL DEFAULT 'percentage', sign_date DATE NOT NULL, expiration_date DATE NOT NULL, scope TEXT, exclusivity_type TEXT NOT NULL DEFAULT 'exclusive', status TEXT NOT NULL DEFAULT 'active', notes TEXT, user_id UUID NOT NULL, org_id UUID NOT NULL, created_at TIMESTAMPTZ DEFAULT now(), updated_at TIMESTAMPTZ DEFAULT now(), deleted_at TIMESTAMPTZ, CONSTRAINT valid_baa_commission_type CHECK ( commission_type IN ('percentage', 'flat_fee', 'tiered') ), CONSTRAINT valid_baa_exclusivity CHECK ( exclusivity_type IN ('exclusive', 'non_exclusive') ), CONSTRAINT valid_baa_status CHECK ( status IN ('draft', 'sent', 'active', 'expired', 'renewed', 'terminated') ), CONSTRAINT valid_baa_dates CHECK (expiration_date > sign_date) ); ALTER TABLE buyer_agent_agreements ENABLE ROW LEVEL SECURITY; CREATE POLICY "baa_select" ON buyer_agent_agreements FOR SELECT USING (org_id = (SELECT org_id FROM profiles WHERE id = auth.uid())); CREATE POLICY "baa_insert" ON buyer_agent_agreements FOR INSERT WITH CHECK (org_id = (SELECT org_id FROM profiles WHERE id = auth.uid())); CREATE POLICY "baa_update" ON buyer_agent_agreements FOR UPDATE USING (org_id = (SELECT org_id FROM profiles WHERE id = auth.uid())); CREATE POLICY "baa_delete" ON buyer_agent_agreements FOR DELETE USING (org_id = (SELECT org_id FROM profiles WHERE id = auth.uid())); -- FK from property_inquiries to buyer_agent_agreements ALTER TABLE property_inquiries ADD CONSTRAINT fk_inquiry_baa FOREIGN KEY (buyer_agent_agreement_id) REFERENCES buyer_agent_agreements(id) ON DELETE SET NULL; -- Trigger for updated_at CREATE TRIGGER update_baa_updated_at BEFORE UPDATE ON buyer_agent_agreements FOR EACH ROW EXECUTE FUNCTION update_updated_at_column(); ## 3. CREATE showing_logs table: CREATE TABLE IF NOT EXISTS showing_logs ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), lead_id UUID NOT NULL REFERENCES property_inquiries(id) ON DELETE CASCADE, property_id UUID NOT NULL REFERENCES properties(id) ON DELETE CASCADE, showing_date TIMESTAMPTZ NOT NULL, feedback TEXT NOT NULL DEFAULT 'none', notes TEXT, user_id UUID NOT NULL, org_id UUID NOT NULL, created_at TIMESTAMPTZ DEFAULT now(), updated_at TIMESTAMPTZ DEFAULT now(), deleted_at TIMESTAMPTZ, CONSTRAINT valid_showing_feedback CHECK ( feedback IN ('loved', 'interested', 'maybe', 'pass', 'none') ) ); ALTER TABLE showing_logs ENABLE ROW LEVEL SECURITY; CREATE POLICY "showing_select" ON showing_logs FOR SELECT USING (org_id = (SELECT org_id FROM profiles WHERE id = auth.uid())); CREATE POLICY "showing_insert" ON showing_logs FOR INSERT WITH CHECK (org_id = (SELECT org_id FROM profiles WHERE id = auth.uid())); CREATE POLICY "showing_update" ON showing_logs FOR UPDATE USING (org_id = (SELECT org_id FROM profiles WHERE id = auth.uid())); CREATE POLICY "showing_delete" ON showing_logs FOR DELETE USING (org_id = (SELECT org_id FROM profiles WHERE id = auth.uid())); CREATE INDEX IF NOT EXISTS idx_showing_lead ON showing_logs(lead_id); CREATE INDEX IF NOT EXISTS idx_showing_property ON showing_logs(property_id); CREATE INDEX IF NOT EXISTS idx_showing_date ON showing_logs(showing_date); CREATE TRIGGER update_showing_updated_at BEFORE UPDATE ON showing_logs FOR EACH ROW EXECUTE FUNCTION update_updated_at_column();

### Important Note on RLS

Check how the existing RLS policies work on property_inquiries. The current pattern may use auth.uid() = user_id directly or may use an org-based lookup. Match the SAME pattern for new tables. If the existing tables use a simpler pattern like USING (true) for authenticated users (as contracts does), use that same pattern for consistency.

### Verification

- supabase db push succeeds

- npm run gen:types regenerates database.types.ts with new tables and columns

- buyer_agent_agreements and showing_logs appear in database.types.ts

- property_inquiries has lead_source, lead_score, preferred_state columns

COMMIT: git commit -m "feat(db): add lead pipeline, buyer-agent agreements, showing logs tables"

TASK 2: LEAD SERVICE (Extend Inquiries Service)

| Depends On | T1 (migration applied, types regenerated) |
| --- | --- |

| Files | src/services/inquiries.service.ts (rename to leads.service.ts) |
| --- | --- |

| Estimated | 3 hours |
| --- | --- |

### Strategy

We rename inquiries.service.ts to leads.service.ts and extend the InquiriesService class to LeadsService. The old inquiriesService export stays as an alias for backward compatibility. All existing methods keep working.

### Cursor Prompt

Evolve src/services/inquiries.service.ts into a lead pipeline service. Step 1: Copy the file to src/services/leads.service.ts Step 2: In the new file, rename the class from InquiriesService to LeadsService Step 3: Export both: export const leadsService = new LeadsService(); Also: export const inquiriesService = leadsService; // backward compat Step 4: Update src/services/inquiries.service.ts to just re-export: export { leadsService as inquiriesService, leadsService } from "./leads.service"; Add these NEW methods to LeadsService (keep all existing methods): // ── Pipeline queries ── async getByStatus(status: string): Promise<PropertyInquiry[]> - Filter by status, ordered by updated_at desc async getPipelineCounts(): Promise<Record<string, number>> - Return count per status: { new: 5, contacted: 3, qualified: 2, ... } - Single query with GROUP BY status async getRecentLeads(limit: number = 10): Promise<PropertyInquiry[]> - Most recent leads, ordered by created_at desc // ── Status transitions ── async updateStatus(id: string, newStatus: string): Promise<void> - Update status + updated_at - If newStatus is "contacted", also set last_contacted_at = now() - If newStatus is "closed_won", set converted_at = now() // ── Source tracking ── async getBySource(source: string): Promise<PropertyInquiry[]> - Filter by lead_source async getSourceStats(): Promise<Record<string, number>> - Count leads per source for ROI dashboard // ── Buyer-Agent Agreement link ── async linkAgreement(leadId: string, agreementId: string): Promise<void> - Update buyer_agent_agreement_id on the lead Also update the create() method to accept lead_source field. Default status should be "new" instead of "active". IMPORTANT: Keep ALL existing methods (getAll, getRentalInquiries, getSaleInquiries, getById, create, update, delete, checkMatchesForNewProperty, matchInquiryToProperty, createMatch, markAsContacted, etc.) They all still work — just add new methods alongside them. Follow the same patterns: getActiveOrgId(), getAuthenticatedUserId(), supabase.from(...), error handling with throw.

COMMIT: git commit -m "feat(leads): evolve inquiry service into lead pipeline service"

TASK 3: LEAD PIPELINE UI

| Depends On | T2 (lead service ready) |
| --- | --- |

| Creates | src/features/leads/ (new feature directory) |
| --- | --- |

| Estimated | 5 hours |
| --- | --- |

### File Structure

src/features/leads/ ├── LeadsPage.tsx # Main page with view toggle ├── components/ │ ├── LeadPipeline.tsx # Kanban board view │ ├── LeadList.tsx # Table/list view │ ├── LeadCard.tsx # Card for kanban columns │ ├── LeadDetailPanel.tsx # Slide-over detail panel │ ├── LeadDialog.tsx # Create/edit lead dialog │ ├── LeadSourceBadge.tsx # Source indicator badge │ └── LeadStatusBadge.tsx # Status color badge ├── hooks/ │ └── useLeadsData.ts # Data fetching hook └── schemas/ └── leadForm.schema.ts # Zod validation

### Cursor Prompt

Create the leads feature module at src/features/leads/ @CLAUDE.md (follow feature architecture pattern) @src/features/inquiries/ (reference for existing inquiry UI patterns) @src/services/leads.service.ts (the service we just created) @src/config/colors.ts (design tokens) ## LeadsPage.tsx Main page component with: - Header: "Leads" title + "Add Lead" button + view toggle (Kanban ¦ List) - Pipeline counts summary bar showing count per status - Default view: Kanban (LeadPipeline component) - Alt view: List (LeadList component) - Use the data fetching pattern from CLAUDE.md (custom hook) ## LeadPipeline.tsx (Kanban Board) 7 columns, one per status: New ¦ Contacted ¦ Qualified ¦ Active ¦ Under Contract ¦ Closed Won ¦ Closed Lost Each column: - Column header with status name + count badge - Column color: New=blue, Contacted=yellow, Qualified=purple, Active=green, Under Contract=orange, Closed Won=emerald, Closed Lost=red - List of LeadCard components - Drop target for drag-and-drop (use onDragOver/onDrop HTML5) When card dropped on new column -> call leadsService.updateStatus() - Horizontal scroll on mobile ## LeadCard.tsx Compact card showing: - Lead name (bold) - Phone number (formatted with formatPhoneForDisplay) - Lead type badge: "Buyer" or "Renter" (from inquiry_type) - Source badge (LeadSourceBadge) - Budget range if set - Preferred city/state if set - Time since creation ("2d ago") - Click opens LeadDetailPanel - Draggable (HTML5 drag) ## LeadDetailPanel.tsx Slide-over panel (from right side) showing full lead info: - Header: name, status badge, source badge - Contact info: phone (click to call), email (click to mailto) - Lead details: type, budget, location preference, timeline, pre-approved - Status change dropdown (select new status) - TAB: "Showings" - list of showing_logs for this lead (from T6) - TAB: "Agreement" - buyer-agent agreement if exists (from T5) - TAB: "Matches" - existing property matches (from inquiry system) - TAB: "Notes" - notes field, editable - Edit button opens LeadDialog ## LeadDialog.tsx Modal for creating or editing a lead: - React Hook Form + Zod (leadForm.schema.ts) - Fields: name*, phone*, email, inquiry_type (rental/sale), lead_source (dropdown), preferred_city, preferred_state (US_STATES dropdown), preferred_zip, budget min/max, timeline, pre_approved (checkbox), notes - On create: calls leadsService.create() - On edit: calls leadsService.update() ## LeadList.tsx Table view alternative to kanban: - Columns: Name, Phone, Type, Source, Status, City/State, Budget, Created - Sortable by any column - Filterable by status, source, type - Click row opens LeadDetailPanel - Status column has inline dropdown to change status ## useLeadsData.ts hook Follow CLAUDE.md data fetching pattern: - const { leads, pipelineCounts, loading, error, refresh } = useLeadsData() - Fetches leadsService.getAll() and leadsService.getPipelineCounts() STYLING: - Use Tailwind classes from src/config/colors.ts - Use cn() from src/lib/utils.ts for class merging - Use existing UI components: Button, Badge, Dialog, Input, Select from ui/ - Mobile-first: kanban scrolls horizontally, list stacks as cards - Match the design aesthetic of existing pages (Properties, Contracts)

COMMIT: git commit -m "feat(leads): add lead pipeline UI with kanban and list views"

TASK 4: LEAD FORM SCHEMA (Zod)

| Depends On | T1 (new columns exist in types) |
| --- | --- |

| Creates | src/features/leads/schemas/leadForm.schema.ts |
| --- | --- |

| Estimated | 2 hours |
| --- | --- |

### Cursor Prompt

Create src/features/leads/schemas/leadForm.schema.ts Build on the existing inquiry schema pattern from: @src/features/inquiries/schemas/inquiryForm.schema.ts But with US-specific fields and the new lead pipeline fields. Import validators from serviceProxy: import { isValidPhone, isValidState, isValidZipCode } from "@/lib/serviceProxy" Schema fields: name: z.string().min(2).max(100) -- required phone: z.string().refine(isValidPhone) -- required, US NANP email: z.string().email().optional().or(z.literal("")) inquiry_type: z.enum(["rental", "sale"]) -- required lead_source: z.enum([ "zillow", "realtor_com", "referral", "sign_call", "social_media", "cold_call", "open_house", "website", "other" ]).default("other") preferred_city: z.string().optional() preferred_state: z.string().refine(v => !v ¦¦ isValidState(v)).optional() preferred_zip: z.string().refine(v => !v ¦¦ isValidZipCode(v)).optional() budget_min: z.number().positive().optional().nullable() budget_max: z.number().positive().optional().nullable() timeline: z.string().optional() -- "ASAP", "1-3 months", "3-6 months", "6+ months" pre_approved: z.boolean().default(false) notes: z.string().optional() Also keep backward compat fields that map to existing columns: min_rent_budget / max_rent_budget (for rental type) min_sale_budget / max_sale_budget (for sale type) Export: getLeadSchema, LeadFormData type, leadFormDefaultValues Default values: lead_source: "other" inquiry_type: "rental" pre_approved: false All others: empty string or null

COMMIT: git commit -m "feat(leads): add lead form Zod schema with US validation"

TASK 5: BUYER-AGENT AGREEMENT TRACKER

| Depends On | T1 (table exists), T3 (LeadDetailPanel exists) |
| --- | --- |

| Creates | Service + UI components inside lead detail |
| --- | --- |

| Estimated | 4 hours |
| --- | --- |

### Why This Matters

Since August 2024, agents MUST have a signed buyer-agent agreement before showing any property. No CRM at our price point handles this. This is a regulatory differentiator.

### Cursor Prompt

## Part A: Service Create src/services/buyerAgentAgreements.service.ts Follow the service pattern from CLAUDE.md: class BuyerAgentAgreementsService { ... } export const buyerAgentAgreementsService = new BuyerAgentAgreementsService(); Methods: getByLeadId(leadId: string): Promise<BuyerAgentAgreement ¦ null> getAll(): Promise<BuyerAgentAgreement[]> getExpiringSoon(days: number = 14): Promise<BuyerAgentAgreement[]> - WHERE expiration_date <= NOW() + days AND status = "active" create(data): Promise<BuyerAgentAgreement> update(id, data): Promise<BuyerAgentAgreement> delete(id): Promise<void> Add types to src/types/index.ts: export type BuyerAgentAgreement = Database["public"]["Tables"]["buyer_agent_agreements"]["Row"] export type BuyerAgentAgreementInsert = ... export type BuyerAgentAgreementUpdate = ... Export from src/lib/serviceProxy.ts: export { buyerAgentAgreementsService } from "../services/buyerAgentAgreements.service" ## Part B: UI (inside LeadDetailPanel) Add an "Agreement" tab to LeadDetailPanel.tsx If no agreement exists for this lead: Show "No buyer-agent agreement" + "Create Agreement" button If agreement exists, show card with: - Status badge (Draft/Sent/Active/Expired/Renewed/Terminated) - Commission: "2.5% (exclusive)" or "$5,000 flat fee (non-exclusive)" - Sign date → Expiration date (with days remaining) - Scope description - Visual warning if expiring within 14 days (amber) - Visual error if expired (red) - Edit button to modify Agreement create/edit dialog: - commission_rate: number input - commission_type: select (percentage / flat_fee / tiered) - sign_date: date picker - expiration_date: date picker (validate > sign_date) - exclusivity_type: radio (exclusive / non_exclusive) - scope: textarea ("Greater Austin area", "Travis County, TX") - notes: textarea - On save: create/update + link to lead via leadsService.linkAgreement()

COMMIT: git commit -m "feat(agreements): add buyer-agent agreement tracker with expiration alerts"

TASK 6: SHOWING LOG

| Depends On | T1 (table exists), T3 (LeadDetailPanel exists) |
| --- | --- |

| Creates | Service + UI components inside lead detail |
| --- | --- |

| Estimated | 3 hours |
| --- | --- |

### Cursor Prompt

## Part A: Service Create src/services/showingLogs.service.ts class ShowingLogsService { ... } export const showingLogsService = new ShowingLogsService(); Methods: getByLeadId(leadId: string): Promise<ShowingLogWithProperty[]> - Join with properties to get address, city, state - Order by showing_date desc getByPropertyId(propertyId: string): Promise<ShowingLog[]> create(data): Promise<ShowingLog> update(id, data): Promise<ShowingLog> delete(id): Promise<void> getShowingStats(): Promise<{ total: number, loved: number, interested: number, pass: number }> Types in src/types/index.ts: export type ShowingLog = Database["public"]["Tables"]["showing_logs"]["Row"] export type ShowingLogInsert = ... export type ShowingLogUpdate = ... export interface ShowingLogWithProperty extends ShowingLog { property?: Property; } Export from serviceProxy.ts ## Part B: UI (inside LeadDetailPanel) Add a "Showings" tab to LeadDetailPanel.tsx Shows a timeline of property showings: - Each showing: property address, date/time, feedback badge, notes - Feedback badges: Loved (green heart), Interested (blue thumbs up), Maybe (yellow ?), Pass (red X), None (gray) - "Log Showing" button opens dialog Showing create dialog: - property_id: searchable select from user properties list - showing_date: date+time picker - feedback: radio group (loved / interested / maybe / pass) - notes: textarea Show total showings count in lead card and detail panel header.

COMMIT: git commit -m "feat(showings): add showing log with property feedback tracking"

TASK 7: ROUTING, NAVIGATION & i18n

| Depends On | T3 (LeadsPage component exists) |
| --- | --- |

| Files | constants.ts, App.tsx, Sidebar.tsx, locales/en/navigation.json |
| --- | --- |

| Estimated | 2 hours |
| --- | --- |

### Cursor Prompt

Wire up the leads feature into the app routing and navigation. ## 1. src/config/constants.ts — add to ROUTES: LEADS: "/leads", LEAD_DETAIL: "/leads/:id", ## 2. src/App.tsx — add routes: import { LeadsPage } from "./features/leads/LeadsPage"; // Add inside <Routes>: <Route path={ROUTES.LEADS} element={<ProtectedRoute><LeadsPage /></ProtectedRoute>} /> // Add redirect from old inquiries route: <Route path="/inquiries" element={<Navigate to={ROUTES.LEADS} replace />} /> ## 3. src/components/layout/Sidebar.tsx: Import UserPlus from lucide-react In navigationItems array, REPLACE the inquiries entry: { key: "leads", href: ROUTES.LEADS, icon: UserPlus }, (Remove the old inquiries entry) ## 4. public/locales/en/navigation.json: Add: "leads": "Leads" Add: "viewAllLeads": "View all leads" Keep: "inquiries": "Inquiries" (for backward compat) ## 5. NotificationContext — update badge: In Sidebar.tsx, change the badge logic: The unreadMatchesCount badge should now appear on "leads" key instead of "inquiries" key: item.key === "leads" && unreadMatchesCount > 0 ## 6. Keep the existing Inquiries feature: Do NOT delete src/features/inquiries/. The /inquiries route now redirects to /leads. The old InquiriesService re-exports from leads.service.ts. Everything still works for any code referencing the old module.

COMMIT: git commit -m "feat(nav): add leads route, rename sidebar, redirect /inquiries"

SPRINT 2 COMPLETION CHECKLIST

| ✓ | Criteria | How to Verify |
| --- | --- | --- |
| □ | property_inquiries has lead_source, preferred_state, pre_approved columns | Check database.types.ts |
| □ | buyer_agent_agreements table exists with RLS | Check database.types.ts + Supabase dashboard |
| □ | showing_logs table exists with RLS | Check database.types.ts |
| □ | Sidebar shows 'Leads' with UserPlus icon instead of 'Inquiries' | Open app, check sidebar |
| □ | /inquiries redirects to /leads | Navigate to /inquiries in browser |
| □ | Lead pipeline shows 7 columns in kanban view | Open leads page |
| □ | New lead can be created with source dropdown | Click 'Add Lead', fill form |
| □ | Lead status can be changed by drag-drop or dropdown | Drag a card between columns |
| □ | Lead detail panel opens with tabs | Click a lead card |
| □ | Buyer-agent agreement can be created from lead detail | Go to Agreement tab, create one |
| □ | Expiring agreement shows amber warning | Set expiration to 7 days from now |
| □ | Showing log can be created from lead detail | Go to Showings tab, log a showing |
| □ | Property matches still work from lead detail | Check Matches tab |
| □ | npm run typecheck: 0 errors | Run command |
| □ | npm run build: success | Run command |

## What Sprint 3 Needs From This

Sprint 3 (Deal Core) builds directly on the lead pipeline:

- When lead status changes to 'under_contract', auto-create a Deal record

- Deal record references the lead (lead_id FK) and the property

- Offer tracker records offer/counter-offer history per deal

- Transaction Timeline (Sprint 4) auto-generates from accepted offer

- Commission calculator (Sprint 5) pulls commission rate from buyer-agent agreement

END OF SPRINT 2 DOCUMENT