RealDesk US

Sprint 4 — Transaction Timeline

Daily Brief · Per-Deal Timeline · Context-Aware Alerts · Multi-Deal Dashboard

Weeks 7–9  |  Version 1.0  |  April 2026

Research basis: Behavioral Pattern Matrix (Perplexity) · Reddit r/realtors · Capterra (Follow Up Boss, SkySlope, BoldTrail) · TC workflow documentation · G2 · BiggerPockets

# 1. Sprint Context & Research Foundation

Sprint 4 is the killer feature. Every previous sprint was infrastructure for this moment. Sprint 3 generates 20 milestone records per deal. Sprint 4 makes those records into a living, breathing operational system that replaces a $500/deal Transaction Coordinator.

| Sprint | Deliverables |
| --- | --- |
| Sprint 1 (Done) | US Address, Phone, Bank fields, USD, English locale |
| Sprint 2 (Done) | Lead pipeline, Buyer-Agent Agreement, Showing log |
| Sprint 3 (Done) | Deal record, Offer tracker, Counter-offer chain, Milestone generation |
| Sprint 4 (This) | Daily Brief dashboard, Per-deal timeline, Alerts engine, Document checklist, Party directory |
| Sprint 5 (Next) | Dual-side commission calculator, broker split, YTD GCI dashboard |

## 1.1 The Research Verdict: Hypothesis C — Hybrid, Dashboard-First

Two independent research reports and a behavioral pattern matrix (synthesized from Reddit r/realtors, Capterra reviews, TC workflow documentation, and social media) converge on the same answer:

| Dimension | Finding |
| --- | --- |
| Current agent behavior | REACTIVE — Agents operate from phone calendar reminders, inbox triage, and lender/TC pings. Morning starts with "make sure nothing is on fire." SkySlope and Dotloop are compliance filing cabinets, not operational tools. |
| Desired agent behavior | PROACTIVE — Agents want to wake up and immediately see their to-do list alongside each transaction schedule. Top performers treat 7–9 AM as a sacred audit window. |
| TC benchmark | FULLY PROACTIVE — TCs review all files before email, work from a cross-deal deadline agenda, batch stakeholder nudges in the morning. This is the standard RealDesk must replicate. |
| Design decision | Do NOT mirror current reactive behavior. RealDesk should reduce the cognitive cost of proactive review while preserving strong alerts for agents who still operate reactively. Build for the agent they want to be. |

## 1.2 Behavioral Matrix: Time of Day → UI Mode

"The problem with most CRMs is that they are transaction-management-second. They focus on leads, but the real stress is post-contract. I need to know what is breaking NOW." — r/realtors

| Time of Day | Agent State | Primary UI Mode | What They Need |
| --- | --- | --- | --- |
| 7–9 AM | Focused / Proactive | Command Center (Desktop) | Cross-deal task aggregation. Due today + 72-hour horizon. Full keyboard control. |
| 9–5 PM | Distracted / Reactive | Notification (Mobile) | Critical alerts. One-tap actions. No context switching. |
| 5–9 PM | Exhausted / Social | Quick Check (Mobile) | Status verification before evening client calls. |
| Late Night | Firefighter (Emergency) | Mobile + Desktop | Offer countdowns. Counter-offer drafting. Earnest money alerts. |

## 1.3 Top 5 "First Thing I Check" Items (from research)

Ranked by mention frequency across forums, social, and product reviews:

- 1. Check deadlines / calendar — "What is at risk today?" (highest signal)

- 2. Triage inbox / texts / calls — "Did anything explode overnight?"

- 3. Review task dashboard / activity — "What needs my action specifically?"

- 4. Process new contracts / files — "Any new deals entered the system?"

- 5. Send follow-up nudges — "Who am I waiting on? Have they responded?"

## 1.4 Top 5 Anxiety Triggers (from research)

- 1. Missed deadline / falling through the cracks — "I couldn't eat or sleep because of a clerical error on a deadline."

- 2. Tool fragmentation / unreliability — "I'm drowning in tools that don't talk to each other."

- 3. Phone-tag / waiting on parties — "The lender hasn't responded. The inspector is MIA."

- 4. Paperwork / compliance load — "SkySlope is a necessary evil. It satisfies my broker but does nothing for my stress."

- 5. Too many active deals — "At 10-12 deals I can't hold it all in my head anymore."

# 2. Core Design Decisions

Five decisions locked before implementation begins. All derived directly from research.

## 2.1 The Daily Brief IS the Home Screen

Decision: When an agent opens RealDesk, they do not land on a property list, a lead pipeline, or a deal Kanban. They land on the Daily Brief — a cross-deal command center showing what requires attention today.

- This mirrors the TC morning ritual: review all files → identify 72-hour risks → batch stakeholder nudges.

- Existing nav structure: Dashboard → Leads → Deals → Properties → Calendar → Finance. Sprint 4 transforms the Dashboard into the Daily Brief.

- The Daily Brief is NOT a separate route. It replaces the existing /dashboard content. The URL stays /dashboard.

- Research quote: "I want to wake up each day and immediately see my to-do list alongside the schedule for each transaction." — This is the design specification.

## 2.2 Per-Deal Timeline Is 4-Phase Pipeline, Not a Flat List

Decision: The 20 milestones generated by Sprint 3 are not displayed as a flat checklist. They are grouped into 4 transaction phases with visual phase health indicators.

| Phase | Milestones Included |
| --- | --- |
| Phase 1 — Mutual Acceptance | Days 0–3: EMD, Open Escrow, Title Search, Send Executed Contract, Loan Application |
| Phase 2 — Due Diligence | Days 1–21: Home Inspection, Inspection Removal, Appraisal Ordered, Appraisal Completed, HOA Review |
| Phase 3 — Financing & Title | Days 10–35: Financing Contingency, Title Report Clear, Homeowners Insurance, Repairs Completed, Clear to Close |
| Phase 4 — Closing | Days 28–45: Closing Disclosure (CFPB -3 days), Final Walkthrough, Closing Day |

Phase health color: Emerald = all clear, Amber = something approaching (≤7 days), Crimson = overdue or at risk. Colors sourced from src/config/colors.ts design tokens.

## 2.3 Context-Aware Alerts, Not Generic Notifications

Decision: Alerts are not "Inspection deadline in 24 hours." They are actionable, contextual, and include one-tap resolution.

| Type | Example |
| --- | --- |
| Generic (rejected) | "Home inspection deadline approaching for Deal #1234" |
| Context-aware (ship this) | "Inspection period for 123 Main St, Austin ends tomorrow at 5PM. No repair request uploaded yet. [Upload Repair Request] [Waive Contingency] [Call Client]" |
| Generic (rejected) | "Loan commitment deadline in 3 days" |
| Context-aware (ship this) | "Financing contingency for Smith deal expires in 3 days. No commitment letter received from lender yet. [Mark Received] [Request Extension] [Call Lender: (512) 555-0123]" |

## 2.4 "Waiting on Others" Is a First-Class Feature

Decision: A dedicated widget on the Daily Brief shows every milestone where the agent has completed their part but is waiting for an external party. This is the TC's most valuable daily ritual — the "stakeholder nudge."

- Lender hasn't sent commitment letter (due in 4 days)

- Inspector hasn't uploaded report (inspection done 2 days ago)

- Seller hasn't responded to repair request (deadline tomorrow)

- Each item has one-tap action: [Send Reminder] with pre-filled message

## 2.5 Alert Reliability Over Alert Quantity

Decision: Research explicitly flagged that agents distrust CRM alerts because they miss notifications (Follow Up Boss) or generate warning fatigue (kvCORE/BoldTrail). RealDesk ships fewer, higher-confidence alerts rather than more.

- Escalating cadence: 7 days → 3 days → 1 day → morning-of. Not daily spam.

- Change-of-date alert: when an amendment modifies a tracked milestone, the old alert is replaced, not duplicated.

- "No action assigned" alert: milestone due in 3 days with status still "pending" and no responsible party set.

- Closing-soon prerequisites alert: closing in 7 days but insurance/walkthrough/CD not complete.

# 3. UI Screens & Components

## 3.1 Screen 1 — Daily Brief (Home Screen)

Route: /dashboard — replaces existing dashboard content. This is the agent's morning command center.

### 3.1.1 Layout Structure (Top to Bottom)

| Zone | Content & Behavior |
| --- | --- |
| Zone 1: The Header | "Good morning, [Name]. You have X items needing attention today." Date + day of week. Total active deals count. |
| Zone 2: OVERDUE / DUE TODAY | Red-bordered cards. Each card: deal name, milestone name, how many days overdue, one-tap action. Empty state: green banner "All clear today." |
| Zone 3: 72-HOUR HORIZON | Amber section. Milestones due in 1–3 days across ALL deals. Sorted by urgency. Each item shows: deal name + milestone + due date + responsible party. |
| Zone 4: WAITING ON OTHERS | Blue section. Items where agent sent the ball, waiting for response. Shows: counterparty name, what was sent, when, last nudge sent. [Send Reminder] CTA per item. |
| Zone 5: THIS WEEK | Collapsed by default. Milestones due in 4–7 days. Expand to see. Not urgent but visible. |
| Zone 6: DEAL HEALTH CARDS | Row of deal cards at bottom. Each card: deal name, property, closing date countdown, phase indicator (Phase 1–4), next milestone, overdue count badge. |

### 3.1.2 Daily Brief — Empty States

| Scenario | UI Response |
| --- | --- |
| No overdue items | Green banner: "Nothing overdue. You're on top of it." 🟢 |
| No deals active | Empty state: "No active deals. Convert a qualified lead to get started." |
| No "Waiting on Others" | Teal banner: "No pending stakeholder responses. All parties up to date." |

## 3.2 Screen 2 — Deal Detail: Timeline Tab (Enhanced)

Sprint 3 built a placeholder Timeline tab with a flat milestone list. Sprint 4 replaces this with the full interactive experience.

### 3.2.1 Phase Header Component

| Element | Detail |
| --- | --- |
| Phase name + number | "Phase 2 — Due Diligence" with phase number badge |
| Phase health badge | Emerald "Clear" / Amber "Action Needed" / Crimson "Overdue" |
| Progress mini-bar | X of Y milestones complete within this phase |
| Collapse/expand | Phase can be collapsed. Overdue phases auto-expand. |

### 3.2.2 Milestone Card Component

| Element | Detail |
| --- | --- |
| Milestone title | Human-readable name: "Home Inspection" |
| Status badge | Pending / In Progress / Complete / Overdue / Waived |
| Due date | "Due Apr 15" with countdown: "3 days" (green) / "Tomorrow" (amber) / "Overdue 2 days" (red) |
| Responsible party badge | "Buyer" / "Lender" / "Inspector" — color coded by party |
| CFPB badge | Special "Federal Requirement" badge on Closing Disclosure milestone |
| Action buttons | [Mark Complete] [Mark In Progress] [Waive] [Add Note] [Upload Document] |
| Note field | Expandable text area. Shows last note preview inline. |
| Document attachment | File upload. Shows filename + upload date if attached. "Missing" warning if doc required but not uploaded. |
| Contingency link | If milestone is linked to a contingency: shows contingency status and resolution type. |

### 3.2.3 Timeline Tab — Additional Controls

| Feature | Detail |
| --- | --- |
| Filter bar | Show: All / Overdue / My Action Required / Pending / Complete |
| Add custom milestone | "+ Add Milestone" button → name, due date, responsible party, notes |
| Closing day countdown | Sticky banner at top: "Closing in 23 days — April 30, 2026" with days-remaining ring gauge |
| Amendment log link | Link to Amendments tab showing price/date changes affecting timeline |
| Print / Export | "Export Timeline" → PDF snapshot of all milestones with current status (for client or lender) |

## 3.3 Screen 3 — Deal Detail: Documents Tab (New)

Sprint 3 placeholder becomes a full feature. Documents organized by milestone, not by upload date.

| Element | Detail |
| --- | --- |
| Structure | Each milestone that can have a document shows as a section header. Below it: upload slot or uploaded file. |
| Document types | Inspection Report / Repair Request / Appraisal Report / Loan Commitment Letter / Title Commitment / Insurance Binder / Closing Disclosure / Repair Receipts / Final Walkthrough Notes / Other |
| Upload | Drag-and-drop or click to upload. Max 10MB. PDF, JPG, PNG accepted. |
| Status badge | "Uploaded ✓" / "Missing ⚠" / "Not Required" |
| Missing doc alert | If a milestone is marked Complete but required document is missing: yellow warning banner. |
| Download all | "Download All Documents" → ZIP file with all uploaded files organized by phase. |

## 3.4 Screen 4 — Deal Detail: Parties Tab (New)

Sprint 3 created deal_parties table. Sprint 4 builds the UI.

| Element | Detail |
| --- | --- |
| Roles displayed | Buyer, Seller, Buyer Agent, Seller Agent, Lender, Title/Escrow Officer, Inspector, Appraiser, Attorney (if applicable) |
| Card per party | Name, company, phone (tap to call on mobile), email (tap to compose), role badge |
| Add party | "+ Add Party" → select role → fill contact info |
| Quick actions | From any party card: [Call] [Email] [Send Reminder] (pre-fills message template) |
| Auto-populate | Buyer and Seller auto-filled from deal creation data. Buyer/Seller Agent auto-filled from deal parties if set. |
| Lender contact | If lender_contact_id set on deal, auto-populated here. |

## 3.5 Screen 5 — Deal Detail: Amendments Tab (New)

Log of all contract changes post-mutual acceptance.

| Element | Detail |
| --- | --- |
| Amendment card | Type badge (Price Change / Deadline Extension / Repair Agreement / Contingency Waiver / Other) + description + effective date + old value → new value |
| Add amendment | "+ Log Amendment" → type selector, description, effective date, what changed |
| Timeline sync | If amendment type = "Deadline Extension": prompt "Update milestone due date?" → if yes, updates deal_milestones.due_date and re-triggers alert schedule |
| Audit trail | All amendments immutable once saved. Provides legal paper trail. |

## 3.6 Screen 6 — Alert Center

A dedicated notifications panel accessible from the top nav bell icon. NOT the main workflow — the Daily Brief is. Alert Center is the historical log.

| Feature | Detail |
| --- | --- |
| Alert types rendered | Overdue milestone / Due today / Due in 3 days / Waiting on others (no response in 48h) / Amendment date change / Closing in 7 days with prerequisites incomplete |
| Alert status | Unread (bold) / Read / Dismissed / Acted (automatically marked when milestone updated) |
| Snooze | "Snooze 1 day" option on non-critical alerts |
| Bulk dismiss | "Mark all read" for caught-up agents |
| Mobile push | V1: in-app only. V1.5: browser push notifications via Service Worker. |

## 3.7 Screens NOT in Sprint 4

| Feature | Sprint |
| --- | --- |
| Commission recording on close | Sprint 5 — deal close prompt triggers commission entry |
| Purchase Agreement PDF from timeline | Sprint 6 — PDF generated from offer data |
| Email/SMS to parties from app | V2 — external integration required |
| Magic links for external parties | V2 — requires auth system for non-RealDesk users |
| Mobile push notifications (native) | V1.5 — Service Worker setup |
| Timeline export to PDF | Sprint 4 ships export as basic HTML print. Full PDF in Sprint 6 pass. |

# 4. Database Schema

Sprint 4 does NOT create new tables. All tables were created in Sprint 3. Sprint 4 adds 2 new columns and 1 new index to support alert scheduling.

## 4.1 deal_milestones — Extended (2 new columns)

| New Column | Type & Notes |
| --- | --- |
| alert_sent_7d | boolean DEFAULT false — true when 7-day alert fired. Prevents duplicate alerts. |
| alert_sent_3d | boolean DEFAULT false — true when 3-day alert fired. |
| alert_sent_1d | boolean DEFAULT false — true when 1-day alert fired. |
| alert_sent_today | boolean DEFAULT false — true when day-of alert fired. |
| last_nudge_sent_at | timestamptz nullable — timestamp of last "Waiting on Others" reminder sent. |
| document_required | boolean DEFAULT false — if true and no document uploaded, shows warning badge. |
| document_path | text nullable — Supabase Storage path for uploaded milestone document. |
| document_uploaded_at | timestamptz nullable |

## 4.2 deal_milestones — New Index

| Index | Definition |
| --- | --- |
| deal_milestones_alert_idx | ON deal_milestones(due_date, status, alert_sent_3d) WHERE status = 'pending' — used by alert generation query to find milestones needing alerts without scanning full table. |

## 4.3 deal_parties — No Changes (Sprint 3 schema used as-is)

The deal_parties table created in Sprint 3 is complete. Sprint 4 only builds the UI over it.

## 4.4 deal_amendments — No Changes (Sprint 3 schema used as-is)

The deal_amendments table created in Sprint 3 is complete. Sprint 4 builds the Amendments tab UI and adds the timeline sync trigger when amendment_type = "deadline_extension".

## 4.5 Document Storage — Supabase Storage Bucket

| Property | Value |
| --- | --- |
| Bucket name | deal-documents (new bucket, separate from contract-pdfs) |
| Path structure | deal-documents/{org_id}/{deal_id}/{milestone_type}/{timestamp}_{filename} |
| Access | Private bucket. Signed URL (1 hour) via getDocumentUrl(milestoneId) |
| Max size | 10MB per file |
| Allowed types | PDF, JPG, JPEG, PNG, DOCX |
| RLS | Storage policy: user can only access files under their org_id prefix |

# 5. Alert Engine Architecture

The alert system is the reliability backbone of Sprint 4. Research showed that existing CRM alerts are distrusted because they are fragile. RealDesk's alert engine must be deterministic and observable.

## 5.1 Alert Generation Strategy

V1 approach: lazy evaluation on page load + daily cron job. No real-time websocket needed for alerts in V1.

| Trigger | Behavior |
| --- | --- |
| On Daily Brief load | Client calls getDailyBriefData(). Service queries deal_milestones for: overdue items, due today, due in 1-3 days, due in 4-7 days, waiting-on-others items. Results rendered immediately. |
| On milestone status change | When agent marks milestone Complete/Waived: recalculate Daily Brief in real-time for that deal. Toast: "Timeline updated." |
| Daily cron (Supabase Edge Function) | Runs at 6 AM agent's timezone. Scans all active deal_milestones. Fires alerts for 7d / 3d / 1d / today deadlines. Sets alert_sent_Nd = true to prevent re-firing. Creates entries in a notifications table. |
| Amendment date change | When amendment logged with deadline_extension type: immediately reset alert flags on affected milestone. Next cron will re-evaluate and send fresh alert. |

## 5.2 Notifications Table — New

Stores fired alerts for the Alert Center panel.

| Column | Type & Notes |
| --- | --- |
| id | uuid PK |
| org_id | uuid FK → organizations(id) |
| user_id | uuid FK → auth.users(id) |
| deal_id | uuid FK → deals(id) |
| milestone_id | uuid FK → deal_milestones(id) |
| alert_type | text — "overdue" ¦ "due_today" ¦ "due_3d" ¦ "due_7d" ¦ "waiting_on_others" ¦ "closing_soon" ¦ "prerequisite_missing" |
| title | text — short alert title |
| body | text — context-aware full message |
| action_url | text — deep link to deal/milestone |
| is_read | boolean DEFAULT false |
| is_dismissed | boolean DEFAULT false |
| snoozed_until | timestamptz nullable |
| created_at | timestamptz DEFAULT now() |

RLS: org_id + user_id scoped. 4 standard policies.

## 5.3 Alert Priority Hierarchy

| Priority | Definition & UI Treatment |
| --- | --- |
| Priority 1 — CRITICAL | Overdue milestone (status=pending, due_date < today). Shown in red zone on Daily Brief. Cannot be dismissed without acting. |
| Priority 2 — URGENT | Due today + due tomorrow. Amber zone. Nudge CTA visible. |
| Priority 3 — APPROACHING | Due in 2–3 days. Amber zone. Less prominent. |
| Priority 4 — WATCH | Due in 4–7 days. Collapsed "This Week" section. |
| Priority 5 — INFORMATIONAL | Waiting on others (48h no response). Blue zone. [Send Reminder] CTA. |

## 5.4 "Waiting on Others" Logic

A milestone is "Waiting on Others" when: status = "in_progress" AND responsible_party ≠ "buyer_agent" (i.e., someone else owns the next action) AND last_nudge_sent_at is either null or > 48 hours ago.

- The agent marks a milestone "In Progress" and assigns responsible party (e.g., "Lender")

- System clock: 48 hours after last_nudge_sent_at → appears in Waiting on Others

- [Send Reminder] button: opens pre-filled message template addressed to that party's contact from deal_parties

- After [Send Reminder] clicked: updates last_nudge_sent_at → removes from Waiting on Others for 48h

# 6. Backend Services

## 6.1 dailyBrief.service.ts — New

src/services/dailyBrief.service.ts — the core data aggregator for the Daily Brief screen.

| Method | Purpose |
| --- | --- |
| getDailyBriefData() | Single method, returns all data needed for Daily Brief in one query batch. Returns: { overdue[], dueToday[], due3Days[], due7Days[], waitingOnOthers[], dealHealthCards[] }. Uses Promise.all() for parallel queries. |
| getOverdueMilestones() | deal_milestones WHERE status = "pending" AND due_date < today AND deal.deal_stage IN (under_contract, pending, closing_scheduled). Joined with deals for deal name + property. |
| getDueSoon(days) | deal_milestones WHERE due_date BETWEEN today AND today+N AND status = "pending". Returns with deal context. |
| getWaitingOnOthers() | deal_milestones WHERE status = "in_progress" AND responsible_party != "buyer_agent" AND (last_nudge_sent_at IS NULL OR last_nudge_sent_at < now() - interval '48 hours'). Joined with deal_parties for contact info. |
| getDealHealthCards() | All active deals (stage: under_contract, pending, closing_scheduled) with: closing_date countdown, current phase, next milestone, overdue_count. |

## 6.2 timelineMilestones.service.ts — Extended

Extends the Sprint 3 service with full CRUD + document management.

| Method | Purpose |
| --- | --- |
| updateMilestoneStatus(id, status) | Update status. If "complete": set completed_at. If status changes from pending to complete: check if Daily Brief needs refresh (client handles via cache invalidation). |
| addMilestoneNote(id, note) | Append note to milestone. Prepend with timestamp. |
| uploadMilestoneDocument(id, file) | Upload to deal-documents bucket. Update document_path + document_uploaded_at. If document_required = true: remove missing-doc warning. |
| getMilestoneDocument(id) | Generate signed URL for document_path. 1 hour expiry. |
| addCustomMilestone(dealId, data) | Agent-created milestone. Sets custom = true flag for display differentiation. |
| updateMilestoneDueDate(id, newDate) | Used by Amendment flow. Resets alert flags. Returns updated milestone. |
| sendNudge(milestoneId) | Update last_nudge_sent_at = now(). Returns party contact info for composing message. |

## 6.3 notifications.service.ts — New

| Method | Purpose |
| --- | --- |
| getUnread() | All unread notifications for current user. Returns with deal context. |
| getAll(limit) | All notifications, paginated. Default 50. |
| markRead(id) | Set is_read = true. |
| markAllRead() | Set is_read = true for all user notifications. |
| dismiss(id) | Set is_dismissed = true. |
| snooze(id, hours) | Set snoozed_until = now() + hours. Excluded from queries until snoozed_until passes. |
| getUnreadCount() | Integer count for bell badge in top nav. |

## 6.4 dealParties.service.ts — New

| Method | Purpose |
| --- | --- |
| getByDeal(dealId) | All parties for a deal. |
| addParty(dealId, data) | INSERT party record. |
| updateParty(id, data) | UPDATE party contact info. |
| removeParty(id) | DELETE party. Prompt: "Are you sure? This contact will be removed from the deal." |
| getContactForMilestone(milestoneId) | Find the relevant party for a milestone's responsible_party type. Used for "Send Reminder" pre-fill. |

## 6.5 Alert Cron — Supabase Edge Function

src-deno/functions/generate-alerts/index.ts — runs on schedule via Supabase CRON.

- Schedule: Every day at 6:00 AM UTC (agents can configure timezone in profile)

- Query: SELECT all deal_milestones WHERE status = "pending" AND deal.deal_stage IN active stages AND deleted_at IS NULL

- For each milestone: calculate days until due. If 7d/3d/1d/0d AND corresponding alert_sent flag = false: INSERT notification record + SET flag = true

- Waiting on Others: SELECT milestones WHERE in_progress + responsible_party != buyer_agent + nudge gap > 48h → INSERT notification

- Closing prerequisites: deals closing in 7 days with incomplete Phase 4 milestones → INSERT "closing_soon" notification

- V1: Supabase Edge Function (Deno). V1.5: also triggers browser push if Service Worker registered.

# 7. Feature Architecture

## 7.1 Folder Structure

| Path | Purpose |
| --- | --- |
| src/features/dashboard/ | Modified — DashboardPage.tsx becomes Daily Brief |
| DashboardPage.tsx | Daily Brief home screen — replaces old dashboard content |
| components/DailyBriefHeader.tsx | Good morning greeting + stats summary |
| components/OverdueZone.tsx | Red zone — overdue milestones with CTA |
| components/HorizonZone.tsx | Amber zone — 72-hour upcoming milestones |
| components/WaitingOnOthers.tsx | Blue zone — stakeholder response tracking |
| components/ThisWeek.tsx | Collapsed 4-7 day view |
| components/DealHealthCard.tsx | Per-deal summary card row |
| hooks/useDailyBrief.ts | Data hook — calls getDailyBriefData(), owns loading/error/data |
| src/features/deals/ | Extended — new tabs wired |
| components/TimelineTab.tsx | Full 4-phase interactive timeline (replaces Sprint 3 placeholder) |
| components/PhaseHeader.tsx | Phase name, health badge, progress |
| components/MilestoneCard.tsx | Individual milestone with all actions |
| components/DocumentsTab.tsx | New — document upload by milestone |
| components/PartiesTab.tsx | New — party contact directory |
| components/AmendmentsTab.tsx | New — amendment log + timeline sync |
| components/ClosingCountdown.tsx | Sticky banner with days remaining |
| components/AlertCenter.tsx | Notification panel (bell icon dropdown) |
| hooks/useTimelineTab.ts | Timeline data + milestone actions |
| hooks/useAlertCenter.ts | Notifications data + read/dismiss |
| src/services/dailyBrief.service.ts | New |
| src/services/notifications.service.ts | New |
| src/services/dealParties.service.ts | New |
| src-deno/functions/generate-alerts/ | New Edge Function |

## 7.2 State Management Notes

- Daily Brief data: fetched on mount + refetched every 5 minutes (setInterval). No websocket in V1.

- Milestone status changes: optimistic update in UI → confirm from server. If server fails: revert with error toast.

- Notification count: fetched on mount + after every milestone action. Badge in Sidebar updates.

- All services imported from src/lib/serviceProxy.ts — never directly from src/services/.

# 8. RLS Policies

| Policy | Rule |
| --- | --- |
| notifications — SELECT | USING (org_id = get_active_org_id() AND user_id = auth.uid() AND is_dismissed = false AND (snoozed_until IS NULL OR snoozed_until < now())) |
| notifications — INSERT | WITH CHECK (org_id = get_active_org_id() AND user_id = auth.uid()) |
| notifications — UPDATE | USING (user_id = auth.uid()) — agents can only update their own (read/dismiss/snooze) |
| notifications — DELETE | USING (user_id = auth.uid()) |
| deal_milestones — UPDATE | USING (org_id = get_active_org_id() AND user_id = auth.uid()) — extends Sprint 3 policy, now also covers document_path updates |
| deal-documents Storage | User can upload/read under path: {org_id}/ — enforced via Storage policy, not RLS |
| Cron Edge Function | Uses service_role key (bypasses RLS) — runs as system process, not user context. Scoped by org_id in WHERE clause. |

# 9. Implementation Task Order

18 tasks. Each task = one Cursor prompt + one commit + typecheck pass. Do not batch. Complete T1–T4 before any UI work — Daily Brief depends on the data layer being correct.

| Task | Name | Description |
| --- | --- | --- |
| T1 | DB Migration — deal_milestones extensions | Add alert_sent_7d, alert_sent_3d, alert_sent_1d, alert_sent_today, last_nudge_sent_at, document_required, document_path, document_uploaded_at columns to deal_milestones. Add performance index. Run supabase db push + npm run gen:types. |
| T2 | DB Migration — notifications table | Create notifications table with full schema + 4 RLS policies. Create deal-documents storage bucket with org_id-scoped policy. Run supabase db push + npm run gen:types. |
| T3 | TypeScript Types | Add Notification, DealHealthCard, DailyBriefData TypeScript interfaces to src/types/index.ts. Update DealMilestone interface with new columns. |
| T4 | dailyBrief.service.ts | Create full service with getDailyBriefData() using Promise.all(). All 5 sub-methods. Export from serviceProxy.ts. |
| T5 | notifications.service.ts | Create full service. Export from serviceProxy.ts. |
| T6 | dealParties.service.ts | Create full service. Export from serviceProxy.ts. |
| T7 | timelineMilestones.service.ts — extended | Add: updateMilestoneStatus, addMilestoneNote, uploadMilestoneDocument, getMilestoneDocument, addCustomMilestone, updateMilestoneDueDate, sendNudge. Export all new methods. |
| T8 | Hooks | Create useDailyBrief.ts, useTimelineTab.ts, useAlertCenter.ts in respective feature hook folders. |
| T9 | Alert Cron Edge Function | Create src-deno/functions/generate-alerts/index.ts. Implement 7d/3d/1d/today alert logic + waiting-on-others + closing prerequisites. Deploy with: supabase functions deploy generate-alerts. Set CRON schedule in Supabase dashboard. |
| T10 | MilestoneCard.tsx component | Full milestone card with all status/action/note/document features. Use design tokens from src/config/colors.ts for status colors. |
| T11 | PhaseHeader.tsx + TimelineTab.tsx | Phase grouping logic. 4-phase structure. Health badges. Closing countdown banner. Filter bar. Replace Sprint 3 flat list. |
| T12 | Daily Brief — Zones | Build OverdueZone, HorizonZone, WaitingOnOthers, ThisWeek components. Wire to useDailyBrief hook. |
| T13 | DealHealthCard.tsx + DailyBriefHeader.tsx | Deal card row at bottom. Good morning header with stats. Complete DashboardPage.tsx redesign. |
| T14 | AlertCenter.tsx | Bell icon in top nav with unread count badge. Dropdown panel with notification list. Read/dismiss/snooze actions. |
| T15 | DocumentsTab.tsx | Document upload UI organized by milestone. File input, upload progress, success/error states. Missing doc warnings. |
| T16 | PartiesTab.tsx | Party card grid. Add/edit/remove party forms. [Call] and [Email] tap actions. Auto-populate from deal data. |
| T17 | AmendmentsTab.tsx | Amendment log timeline. Add amendment form. Deadline extension → milestone date update flow. |
| T18 | QA | End-to-end: Open Daily Brief with 3 active deals (one overdue, one due today, one waiting on lender). Mark milestone complete → verify Daily Brief updates. Upload inspection report → verify document appears. Add party → verify party shows in Waiting on Others send reminder. Run npm run typecheck → 0 errors. Run npm run build → 0 errors. |

# 10. Sprint 4 Success Criteria

The benchmark: if a Transaction Coordinator looked at the RealDesk Daily Brief, they would recognize it as a tool they'd use.

- Daily Brief opens in < 2 seconds with all zones populated correctly

- Overdue milestones appear in red zone with one-tap "Mark Complete" action

- 72-hour horizon shows milestones from ALL active deals, sorted by urgency

- "Waiting on Others" zone correctly identifies milestones where agent is not the responsible party and 48h have passed

- Deal Health Cards show correct phase, closing countdown, and overdue count for each active deal

- Daily Brief shows green "All clear" when no overdue or due-today items exist

- Per-deal timeline renders 4 phases with correct milestones in each phase

- Emerald / Amber / Crimson phase health colors update correctly based on milestone statuses

- CFPB "Federal Requirement" badge appears on Closing Disclosure milestone

- Custom milestone can be added by agent with correct due date and responsible party

- Amendment with deadline_extension type updates milestone due_date and resets alert flags

- Document upload saves to deal-documents bucket and displays filename in Documents tab

- Alert Center shows all fired notifications with correct priority ordering

- Cron function runs at 6 AM and generates correct alerts for 7d/3d/1d/today milestones

- Mark milestone Complete → notification badge count decreases for that alert

- npm run typecheck → 0 errors

- npm run build → 0 errors

- Agent quote test: "One glance answers what is late, what is due next, what changed overnight, and what specifically belongs to me today."

# 11. Sprint 4 → Sprint 5 Contract

What Sprint 5 (Commission Calculator) can depend on from Sprint 4:

| Dependency | Contract |
| --- | --- |
| deals.deal_stage = "closed_won" | Sprint 5 reads this to trigger commission recording prompt. Must be set correctly by Sprint 3/4 status flow. |
| deals.accepted_offer_price | Sprint 5 pre-fills commission calculator with this value. Must be populated on mutual acceptance. |
| deals.listing_agent_commission | Sprint 5 reads and extends this for dual-side calculation. |
| notifications table | Sprint 5 will INSERT a "Record commission" notification on deal close. Table and service must be available. |
| DealHealthCard component | Sprint 5 adds commission income to deal card. Must accept new prop: commission_amount. |

END OF DOCUMENT

RealDesk US · Sprint 4 · Transaction Timeline · v1.0 · April 2026

Research basis: Behavioral Pattern Matrix · r/realtors · Capterra · TC workflow docs · BiggerPockets